# Information and Data Systems

# Georgia HCV Elimination Program

# Minister’s Update – September & October 2017

Source of Report:  Information is collected based on regular communication (at least weekly) with CDC IT/Data Expert, Leslyn McNabb, and IT/Data Team in Georgia

Reported by: Leslyn McNabb, CDC

Activities completed:

- Providing support and maintenance for a new analytic and reporting platform.

- A data model and flow diagram has been developed for the existing treatment and screening systems into the analytic and reporting platform.

- A new virtual database has been created from the two treatment systems (STOP-C and ElimC), Screening database, and SSA Finance Module.  This facilitates and enables reporting and analysis on linkage to care.

- A business process analysis has been completed of the entire treatment process in Hepatitis C Elimination Program.

- Some treatment process updates, such as removal of Pre-Registration (Step 5), have been made in ElimC system.

Activities in progress and that will begin over the coming 30 days:

- A data dictionary for each system is being created (STOP-C, Elimination C, and Screening database) that contains a database diagram, details of the database structure and complete variable information on all variables.  This allows those who perform data analysis to crosswalk data elements across systems and ensure good analysis.

- Entry into STOP-C database will be stopped on or around November 15, 2017.

- Data cleaning on new virtual database will begin.  This is intended to address some data discrepancies and ensure integrity of the data.  This includes revising SQL queries used to generate reports and making permanent changes to the database.  CDC Statistician (Shaun Shadaker) will be coming during TAG meeting to provide additional assistance with data cleaning of the STOP-C and ElimC databases.

- Once data cleaning is completed, the cleaned database will be used to “seed” the new information system that will be developed.