# INTERNALLY DISPLACED PERSONS (IDPs)

- From January 2020, the Ministry of Internally Displaced Persons from the Occupied Territories, Labour, Health and Social Affairs of Georgia, through LEPL “IDPs, Ecomigrants and Livelihood Agency” implemented following Durable Housing Solutions (DHS) programmes and DHS supporting activities:

- 494 individual apartments and houses, were purchased for 10 950 961 GEL and transferred into private ownership of IDPs.

- 376 living properties were privatized to IDPs under the privatization programme.

- 167 apartments were purchased for 13 757 939 GEL in 2020. 285 apartments were transferred to IDPs, part of them was purchased in 2019.

- 18 homeowners’ cooperatives was provided with co-funding in 2020 and 57 005 GEL was spend on this directions

- 8 common spaces were transferred to homeowners’ cooperatives.

- The Municipal Development Fund (MDF), within the framework of Municipal Infrastructure and IDP Housing Programme, curried following activities:

- Construction of two 10-storey buildings in Tskaltubo was finalized and 140 apartments were transferred to IDPs. Remaining six buildings (420 apartments) will be completed in 2021.

- In Zugdidi construction of three 12-storey buildings was completed and 360 apartments will be transferred to IDPs by the end of 2020. Remaining five buildings (600 apartments) will be finalized in the first quarter of 2021.

- Five 16-storey residential buildings with 800 apartments are under construction in Kutaisi. Construction processes will be finalized in 2021.

- The Ministry of Internally Displaced Persons from the Occupied Territories, Labour, Health and Social Affairs of Georgia implemented following activities to improve socio-economic conditions of IDPs:

- With Participation of international organizations and local stakeholders, the Ministry continuing working on the reform model, according to which status-based assistance will be switched to the needs-based assistance to IDPs;

- 784 050 GEL was spent to provide 5868 IDPs with one-time monetary assistance in 2020.

- In case of urgent need, 828 IDPs was provided with the temporary accommodation. 349 870 GEL was allocated for financing rental expenses.

- In order to support access to livelihood opportunities and address economic integration needs of IDPs, following activities were implemented in 2020:

- 141 IDPs were involved in the “IDP Vocational Education Support Programme”.

- In order to raise IDP awareness on the livelihood programmes carried out by the GoG or NGOs, following information campaigns held in 2020:

- The Agency held 52 informational meetings in IDPs’ settlements, where IDPs received information about state livelihood programmes.

- 610 693 text messages (SMS) regarding livelihood programmes was sent to IDPs and 2000 printed informational materials were distributed by the employees of the LEPL IDPs, Ecomigrants and livelihood agency.