# Information and Data Systems

# Georgia HCV Elimination Program

# Minister’s Update – February 2018

Source of Report:  Information is collected based on regular communication (at least weekly) with CDC IT/Data Expert, Leslyn McNabb, and IT/Data Team in Georgia

Reported by: Leslyn McNabb, CDC

Activities completed in February:

- The Screening database (dB) has been modified to respond to changes required of the new decentralized treatment care services model.  A web service to exchange data between screening dB and Elimination-C has been implemented so that information can be updated in real time.

- NCDC IT has prepared a “SQL dB” of Elimination-C, STOP-C, E-health, and the Screening dB so they are compatible with each other for exchange of information/merging.

- Updates to systems data dictionaries have been made, which are driven by the new decentralization treatment care services model. The team is working on documenting these in the user’s manual.

- Began soliciting requirements from stakeholders for potential analytical reports.

- Prepared methodology for how analytical reports will be created in IT system.

- Developed a beta version of the analytical engine and analytical tables, which will allow users to monitor progress of specific aspects of the Hepatitis C Elimination program and to download specific reports/tables.

Activities in progress and that will continue over the coming 30 days:

- Preparing of user’s manual including data dictionary

- A Data Dictionary, containing elements from STOP-C, Elim-C, E Health reporting module and Screening database will continue to be updated and revised to accommodate changes listed above.

- Stakeholders’ requirements for decentralization treatment care services will continue to be gathered.

- Data cleaning activities will continue jointly between NCDC and CDC.  This will be a large effort by CDC and NCDC IT over the coming 2-3 months.

- CDC and NCDC will work together from Tuesday, March 6th through Wednesday, March 14th to discuss various layers of data tables that need to be developed to further support analysis of the Hepatitis C Elimination Program.

- Establish a long-term planning/proposal for improving and maintaining IT systems of HCV Elimination Program for 2018 - 2020