# 3.	Description of Work

## 3.1.  	EMC Work Package 1 - Project Initiation

Expected Outputs

Execution of Project Initiation workshop(s) Creation of Project Charter

Creation of Project Plan

Creation of a Project eRoom for storage of Project-related content

## 3.2.	EMC Work Package 2 - Technical Architecture Design

Expected Outputs

Technical Architecture Design workshop(s)

Technical Architecture Design Document review workshop(s)

Technical Architecture Design Document - to be submitted to Georgia IT for procurement purposes

## 3.3.       EMC Work Package 3 - EMC HIP Software Installation

Expected Outputs

Installed Base Documentum single-node Development Environment

Installed Base Documentum single-node Testing Environment

Installed Base Documentum dual-node Production Environment

Documentum Healthcare Information Platform Software Installation document

## 3.5.	EMC Work Package 4 - EMC HIP Train the Trainer

Expected Outputs

Creation of Train-the-Trainer training slides and quick reference guide

Execution of Documentum "Train-the-Trainer" sessions

Execution of customized EMC HIP solution Documentum Tester and Pilot User sessions

## 3.7.	EMC Work Package 5 - On-going Programme Management

Expected Outputs

Semi-Weekly Project Status call between key MoH stakeholders identified during the Project Initiation stakeholder analysis

Semi-Weekly Project Status report to be distributed to all key stakeholders identified in the stakeholder analysis.

Format of status report is located in Appendix I

## 3.8.	6PM Work Package 1 - Project Initiation & Controls

Expected Outputs

Execution of Conception, Definition and Planning workshop(s).

Conception report.  Which defines the overall boundaries of the project

Feasibility Study Report - this document will provide the visibility of the business challenge through monetary quantification, business value and demonstrable business benefit as well as outline at least two business options on how the business can tackle the project. A recommendation supported with expert advice and the rationale behind it is also presented to Senior Management.

Feasibility Study Prototype - whilst this deliverable is optional, in some cases, such a prototype would be required to support one or more business solutions outlined in the feasibility study report. It also helps to demonstrate through visualization that what is being recommended can in fact be achieved.

Project Management Plan - this document provides a common picture that ensures all team members understand the management parameters of the project. A detailed description of the roles and responsibilities of the project team as well as the key project management disciplines will be included in this document.

Communication Plan - this deliverable identifies the project audience, articulates the key messages that need to be communicated, to who and when as well as defines the methods of communication. The aim of this document is to consolidate the deliverables required to communicate efficiently and effectively throughout the project.

Business Solution Definition - this document provides the complete end to end business solution definition of the selected business option through the publishing of the conceptual model and the effective decomposition of the holistic view into small manageable chunks that would be delivered through an iterative and incremental process. It also assesses the project’s suitability for delivering it using 6pm’s Delivery Approach.

Prioritised Requirements Catalogue - contains all business requirements (deliverables) with the relevant mapping to the business benefits. It is also a quick reference guide to what will be delivered in every increment.

Outline Increment Plan - this document is an agreements that provides clarity on the business objectives and benefits that will be delivered by the end of the planned increment. It clearly defines the prioritised deliverables in scope for the current increment as well as provides a firm foundation for the core team to plan the bottom-up time box plans

Technical Architecture Definition - this document consolidates the characteristics of the different environments that must be considered when taking technical decisions. It also ensures that all core team members understand what the project standards are and how they must be implemented. Possible system integration deliverables are also included in this document.

Each deliverable/output will be produced to a reasonable level of detail and quality, and in a timely and efficient matter.

## 3.9.	6PM Work Package 2 - On-going Project Management (PM & PSO)

Minimum Expected Outputs

Weekly Status Report;

Financial Management Report; Risk Log;

Issues Log; Change Log.

Example templates can be found in Appendix I

## 3.10.	6PM Work Package 3 - Quality Management

Minimum Expected Outputs

Quality Plan

This section defines the quality expectations the project must achieve and how they will be met.  It describes the qualities that must be possessed by the project’s outputs in order that the desired outcomes are achieved. It also describes the quality aspects that apply to the processes to be used in the project to create the desired outputs and outcomes.

This document does not state precisely who is doing what activities on what day to manage quality:  that information should be defined in the Project Plan (and/or more detailed Stage/Team Plans if they exist).

It may also, depending on what is defined as part of the Project Initiation contain but not limited to sections to cover:

- Quality expectations for this project

- Acceptance criteria

- Deliverables

- Standards that apply to deliverables and processes

- Quality Responsibilities

- Quality control and audit processes applied to deliverables

- Quality control and audit processes applied to project management

- Change Control Procedures

- Document management Procedures

- Tools and techniques to help manage quality (eg software, design techniques)

Exception reports

6pm currently use an online system for reporting faults and exceptions during any part of the project and this is proposed for logging and tracking exceptions.

## 3.11.	6PM Work Package 4 - Training Management

Expected Outputs

Training Plan.

This document describes the type and level of training required by the user communities.

Executive Summary. This section must be formatted as follows:

- High light the Training Feature – what is so different with this new business solution that makes it merits training.

- What type of training will be delivered

  - Business Process

  - Functional / Operational

  - Awareness as to ensure the user Communities understand what must be done to ensure the business derives the business benefits

  - Hiding behind training, when in effect the business solution is being sold?

- How will the training be delivered?

  - Is it class room based?

  - Is it on line?

  - Do people need to travel?

- What training material will be used?

In this instance the executive summary is a detailed highlight of what are the features of the training cycle.

Training Modules

Details of each and every training module. This must include the following.

- Course Name

- Course Description

- Course Objectives

- Course Time Table

- Who Should Attend

- What are the pre requisites?

- Delivery Format

User Communities

Who should be trained? Who are the user communities? In identifying this, the author must describe and explain why these groups need training and what type of training they need.

Training Schedule

In this section will contain a training plan that will ensure that all of those that need to be trained will in effect be trained on time for the Go Live date.

## 3.12. 	Laserbiomed Work Package 1 - EMR Workshops

Expected Outputs

DOCset1: Functional and non-functional requirements concerning the modality of integration and process between wHospital Framework and other system to a high quality standard and reasonable level of detail as required by MoH and in line with best industry standards

DOCset2: Minimum clinical datasets and related CDA definition based on actual standards National classifiers and vocabulary

DOCset3: HL7 messaging fabric specification for implementing IHE transactions

DOCset4: HL7 message for providing data EMR from health care providers

## 3.13. 	Laserbiomed Work Package 2 - wHospital Software Installation

Expected Outputs

wHospital Framework will be installed on 3 different instances, and it will preconfigured with an environment based on Regione Lombardia certified EMR.

Administration manuals translated and reviewed: “getting started”, “clinical form design” “wH framework” and “API Workbench” manuals will be provided. All manuals will be in English.

Teaching course sessions based on wHospital Academy levels of certification:

- Evangelist (level 1 & 2): 3 days of 6 hours lesson for each level

- Developer (level 1 & 2): 3 days of 6 hours lesson for each level

- Site Admin: 1 day of 6 hours

## 3.14. 	Laserbiomed Work Package 3 - wHospital & EMC HIP Integration

Expected Outputs

wHospital framework upgrade with native XDS integration engine. Consistent time (CT), patient identification cross indexing (PIX) and cross enterprise document sharing (XDS) integration profiles will be implemented and configured for storing clinical form from wHospital to Documentum.

A set of tests will be carried out for assessing each single transaction: CT(ITI-1), PIX(ITI-8,ITI-3,IT9),XDS(ITI-8,ITI-18,ITI-41,ITI-42,ITI-43).

## 3.15. 	Laserbiomed Work Package 4 - wHospital EMR Localisation & Development

Expected Outputs

Resources translation files consist on excel files with several sheets and 4 column: unique identifier, description (ENG), MSWord (ENG),MSWord (Georgian). These files will be include in the specific build of wHospital Framework and can be updated and improved during each version release.

wHospital framework upgrade with the double labeling improvement, so English translation of clinical form, dynamic configured by means of the framework, will be always available.

wHospital framework upgrade for wHospital Authentication provider and for wHospital DigitalSign complied with the specific smart-card technology chosen by MoH.

## 3.16. 	Laserbiomed Work Package 5 - Doctor Portal (Define, Build, Test, Train)

Expected Outputs

Configuration of the GP portal EMR in development, test and production environment. The medical procedures groups available for each ambulatory will be codified using the coded item tool of wHospital framework. Each ambulatory, in this specific case, will be mapped as a single room for each GP. For each single ambulatory will be mapped an agenda where the access time slot for planning appointment will be configured. The EMR will be built on a subset of clinical forms chosen by each GP (considering the specific area of interest).

User manual in English will be translated (by MoH) and installed on wHospital Help Online. wHospital Help Online is a content management site linked to wHospital pages and modules. Moreover some capture videos will be make to show the basic functionality of agenda and EMR use.

Administration manual to properly configure and adapt the agenda to the specific need of ambulatory and GP will be provided (“Resource configuration manual” and the “Code Item and vocabulary configuration manual”)

Creation of Train-the-Trainer training slides and quick reference guide “Execution of wHospital GP Portal EMR "Train-the-Trainer" sessions

## 3.17.	Laserbiomed Work Package 6 - Citizen Portal (Define, Build, Test, Train)

Expected Outputs

Configuration of the Citizen portal EMR in development, test and production environment. A user will be able to connect to the portal from internet (through defined specific authorization policies chosen by MoH), logged on system by smart-card, and view clinical data exposed by EMR system. In particular the Citizen Portal will be based on a single web page where the list of clinical forms will be presented. The clinical form will be showed on a pop up window in html or pdf format. Moreover there will be available the patient summary function that allows a fast extraction of last clinical data available on the entire set of clinical form presented.

User manual based on some video captures that show basic portal functions.

Administration manual for configuring witch clinical form and data will be exposed on portal.

Creation of Train-the-Trainer training slides and quick reference guide Execution of wHospital Citizen Portal "Train-the-Trainer" sessions

## 3.18. 	Laserbiomed Work Package 7 - HL7 Message Fabric (Define, Build, Test, Train)

Expected Outputs

wHospital HL7 message handlers for messages defined in EMR Workshops

wHospital external service bus handlers implementation for the HCP HL7 Integration layer throw Web Services

integration layer test sessions outputs

Creation of Train-the-Trainer training slides and quick reference guide Execution of wHospital HL7 Engine "Train-the-Trainer" sessions

## 3.19. 	Mokipay Work Package 1 - Mobile Server Software Installation

Expected Outputs

Installed Mokipay Mobile Server Development Environment

Installed Mokipay Mobile Server Testing Environment

Installed Mokipay Mobile Server Production Environment

Mobile Server Software Installation document, which will include information on the installation process completed, providing data later used for the further development and maintenance of the system

## 3.20. 	Mokipay Work Package 2 - Mobile EMR Localisation & Development

Expected Outputs

Android and iPhone Apps demonstration versions will be developed and hosted within the MoH Development and Test environments

## 3.21.	Mokipay Work Package 3 - Mobile Server & EMC HIP Communication

Expected Outputs

Working data exchange between Mokipay and EMC servers. Mobile applications will be capable of working (displaying) the data stored and accessed via the integration between Mokipay and EMC servers. It is planned that this integration with the EMC HIP XDS Registry will occur through the XDS Web Services layer, and the Mokipay Mobile application will act as an XDS Consumer application.

## 3.22.     Mokipay Work Package 4 - Mobile EMR Deployment, Testing & Training

Expected Outputs

Final versions of Android and iPhone Apps released

Submission of Android App to Google Play Store by Mokipay

Submission of iPhone App to Apple Store by Mokipay

Training Materials will be produced on how to use the application, there will be a user manual for Android users, and a user manual for iPhone users.

Training Materials will be produced for the MoH on Mokipay Server Administration. These will follow the same Train the Trainer approach.

Test Scenarios will be written to ensure the applications are operating according to design. These test scenarios will be documented and provided to the Project team.