# 3.	Description of Work

The overall engagement is divided into individual Work Packages (WPs) that are described below, together with the assumptions, pre-requisites, and estimated Person-Days (PDs) required to produce the expected outputs (deliverables).  In each case, EMC shall be responsible for the timely and efficient creation of the relevant deliverables, and for the quality of their content, in line with both this SOW.

# 3.1.  	EMC Work Package 1 - Project Initiation

The "Project Initiation" Phase of the engagement encapsulates the definition and documentation of the goals of the engagement at MoH, together with the corresponding expectations, success criteria and monitoring tools.

The Project Initiation tasks that need to be identified and executed for this SOW will include:

Project Initiation Workshops: Discuss the format, methodology, objectives and scope of this engagement in addition to understanding Stakeholder expectations and goals which should be expressed clearly and all corresponding requirements listed unambiguously

Project Charter: Document the discussion and outcomes of the initiation workshop including details such as roles/responsibilities, change control processes, control templates (e.g. Minutes, Risk Register, Change Request, Communications, etc)

Project Planning: Detailed plan outlining tasks, milestones, resources, etc

Prerequisites

All prerequisites throughout the detailed WPs are constant and cumulative in their application (i.e. they are continuously enforced and in effect between separate WPs)

MoH will make available upon reasonable prior notice  the personnel reasonably required to attend relevant workshops, make business-requirement related decisions related to WP or answer questions (technical and/or business) within reasonable time

MoH will assign a full-time and qualified Project Manager (PM) prior to and for the duration of the entire engagement

MoH's PM to address all MoH internal tasks and coordination as required

PM Representatives from all members of the consortium are required to participate in the Project Initiation phase - this includes MoH, EMC, Laserbiomed, 6PM & Mokipay

Assumptions

All assumptions throughout the detailed WPs are constant in their application (i.e. they are continuously enforced and in effect between separate WPs)

The estimated duration of all WPs may be revised should MoH's requirements fall outside of the details of this WPs; changes to this WP will be managed as per the Change Control Process All decisions required of MoH need to be made in a manner conducive to the successful and timely achievement of the respective work to which the decision pertains, so as not to obstruct or slow down the pace of the Project work

EMC will be responsible for documenting the results of workshops

All agreed work is subject to the internal quality assurance processes of EMC in accordance with the EMC’s Enterprise Content Management (ECM) Project Delivery Methodology (EPDM) Review of project plans, concepts, specifications, status reports and issues/risk log are internal EMC quality control activities

MoH's PM will be the overall Project Director; EMC shall have overall project management responsibility

EMC PM is responsible  for the engagement of EMC resources and those of its consortia members/subcontractors in execution of works specifically included in this SOW

All workshops, documentation (planning, requirements, design, etc) and deliverables (code, systems, etc), will be in 	English only

Expected Outputs

Execution of Project Initiation workshop(s) Creation of Project Charter

Creation of Project Plan

Creation of a Project eRoom for storage of Project-related content

Acceptance/Approvals

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.2.	EMC Work Package 2 - Technical Architecture Design

The "Technical Architecture" Phase of the engagement encapsulates the actions necessary to document the technical design requirements of MoH. A version of the Technical Design Document (TDD) will be used to summarise MoH’s Solution Design and other related criteria.

The Solution Design tasks that need to be identified and executed for this SOW will include:

Define MoH's Technical Design, which includes the following:

- Define Documentum HIP design (including sizing and pre-installation requirements)

- Collate wHospital design (including sizing and pre-installation requirements)

- Collate Mokipay design (including sizing and pre-installation requirements)

Prerequisites

- Sizing calculations and design from Laserbiomed and Mokipay are required for this work package; EMC will manage and procure these inputs as required

Assumptions

All architecture of the solution will be virtualized using VMware

Expected Outputs

Technical Architecture Design workshop(s)

Technical Architecture Design Document review workshop(s)

Technical Architecture Design Document - to be submitted to Georgia IT for procurement purposes

Acceptance/Approvals

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.3. EMC Work Package 3 - EMC HIP Software Installation

The "Software Installation" Phase of the engagement encapsulates the base installation of the Documentum Health Information Platform.

The Software Installation tasks that need to be identified and executed by EMC for this SOW will include:

Installation of the following base Environments:

- Single-node Development Environment

- Single-node Testing Environment

- Dual-node Production Environment

Installation will include the following Documentum HIP components:

- Documentum Content Server

- Documentum Administrator

- Documentum WebTop

- Documentum Developer Studio on a single Desktop PC

- Documentum XDB

- Retention Policy Services

- XDS Registry components

- XDS Repository components

- XDS Services components

Prerequisites

MoH is responsible for the installation/set-up of the base infrastructure (excludes installation of Documentum components) in preparation for EMC installation steps based on the EMC provided pre-installation documentation

All hardware and pre-installation software will have the appropriate patches and fixes applied to them and will have appropriate network/Internet connectivity as per EMC pre-installation requirements in the Technical Design Phase

MoH shall provide a VMware underlying architecture which will be the foundation for a Development Environment, Test Environment and Production Environment (the number of servers and minimum configuration will be specified in the Technical Design Phase) EMC resources will have access to all relevant servers, clients, etc. The corresponding access information will either be provided directly to the resource, or be entered by a member of staff from MoH

Assumptions

MoH Operating System (OS), Network, Relational Database Management System (RDBMS), Storage Area Network (SAN) storage, Backup/Recovery specialists to be available during the course of Documentum installation to address Technical implementation in their respective areas of expertise

Installation and/or configuration of OS, Network, RDBMS and SAN storage/backup to be lead and implemented in line with guidelines designated by individual component vendors and in accordance with MoH internal policies, protocols and limitations; EMC shall provide MoH with guidance as MoH may reasonably require in this regard

EMC will only make recommendations within the limitations specified by the MoH technical team; the ultimate course of action is determined by MoH

Use of Windows or UNIX OS and SQL Server or Oracle RDBMS Software is assumed (installation by MoH) that is a supported version for use in conjunction with EMC Documentum Software Use of Oracle Application Server, Apache Tomcat, BEA WebLogic or other Application Server software is assumed (installation by MoH) that is a supported version for use in conjunction with EMC Documentum Software

MoH to procure required hardware in all cases including, but not limited to, Servers, Networks, Switches, Storage, PCs, etc as directed and based upon correct sizing recommended by EMC. and finally approved and agreed by MoH.

MoH SAN storage, servers, workstation hard disks will have reasonable redundancy or backup/recovery processes

MoH will make provision for secure remote connectivity to the Environments for potential remote installation/configuration by EMC Consultants

User Authentication will be via Microsoft Windows Active Directory (AD) or Light-Weight Directory Access Protocol (LDAP) Authentication, or Documentum-stored End-User "Inline Accounts" (no Single Sign-On included in this SOW)

Expected Outputs

Installed Base Documentum single-node Development Environment

Installed Base Documentum single-node Testing Environment

Installed Base Documentum dual-node Production Environment

Documentum Healthcare Information Platform Software Installation document

Acceptance/Approvals

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.5.	EMC Work Package 4 - EMC HIP Train the Trainer

The "EMC Train the Trainer" Phase of the engagement encapsulates the tasks associated with preparation and execution of Train-the-Trainer training to MoH's Trainers who will subsequently execute training to the full End-User community. This is specific to the EMC components of the Georgia EMR, therefore is limited to the Documentum HIP components that have been configured.

The Training tasks that need to be identified and executed for this SOW will include:

Creation of Documentum Train-the-Trainer classroom training slides and "quick reference" guide to be delivered to MoH's IT staff

Specific on-site customised training related to the cover all major features and functions of the developed EMC HIP solution with particular focus on the documentum fundamentals and documentum administration (5 days)

Execution of one session (days to be determined) of Documentum HIP Train-the-Trainer training sessions to MoH's IT staff. The coordination of the training activity will be coordinated by 6PM.

EMC shall be responsible for ensuring that the training is complete and sufficiently comprehensive so as to enable the relevant attendees to gain the necessary knowledge and expertise to themselves deliver training to End Users, and for ensuring that such training is backed by clearly written and comprehensive training documentation (provided that MoH shall remain responsible for the core competency of the personnel it provide for such training). .  EMC cannot be responsible for the capabilities of the individuals assigned to perform end user training.  EMC agrees to run a comprehensive training to all participants appointed by MoH. In addition, EMC can evaluate each trainer to ensure all concepts are understood and the participant is capable of End User training.

Prerequisites

Training facilities and logistics (e.g. print-outs of quick guide, rooms, PCs, End-User selection, MoH Trainer selection, etc) to be organised and tested (where relevant) by MoH in advance of any training session scheduling

MoH Technical Staff should attended a minimal level of formal EMC Education Services hosted Documentum Technical Training (as described above; included in this SOW)

Assumptions

Planning, assessing and resolving the any "Change Management" issues associated with training feedback (or any aspect of the works described in this SOW) will be addressed by MoH Training Sessions assisted/executed by EMC will only have up to 10 MoH employees in attendance

MoH Trainers will execute all End-User Documentum Training; additional assistance for EndUser Training will be managed as per the Change Control Process

Only Train-the-Trainer training on the Documentum solution will be executed; additional EMC Education Services hosted Documentum Technical Training is not included MoH may be required to modify the Train-the-Trainer training slides and quick reference guide to be more suited to its End-User community or its needs; EMC shall provide all reasonable assistance and information requested by MoH in this regard

Expected Outputs

Creation of Train-the-Trainer training slides and quick reference guide

Execution of Documentum "Train-the-Trainer" sessions

Execution of customized EMC HIP solution Documentum Tester and Pilot User sessions

# 3.7.	EMC Work Package 5 - On-going Programme Management

This "On-going Project Management" WP simply captures PDs associated with on-going Project Management of the engagement and has no expected outputs outside of those already captured in the preceding individual WPs.

Prerequisites

N/A - consistent with prerequisites from all other WPs

Assumptions

This WP is effective from the end of the Project Initiation WP and is in effect across the entire Project until the end of the

Expected Outputs

Semi-Weekly Project Status call between key MoH stakeholders identified during the Project Initiation stakeholder analysis

Semi-Weekly Project Status report to be distributed to all key stakeholders identified in the stakeholder analysis.

Format of status report is located in Appendix I

# 3.8.	6PM Work Package 1 - Project Initiation & Controls

The overall Programme management controls will be defined in EMC Work Package 1 - Project Initiation.  The project initiation and controls will define the controls, documentation, goals, expectations, success criteria and monitoring of the partner work streams.  These will then be consolidated and reported back to the overall programme management and stakeholders.

The Agile Methodology that will be deployed to enable the successful delivery of the Project is defined in appendix B- 6pm Delivery Strategy.  This methodology will be applied to all the individual work streams then consolidated for overall Programme management and reporting.

Briefly the methodology consists of 7 phases:

- Conception

The objectives of the Conception Phase are:

            - To identify the reasons why a project is being undertaken.  This can either be to address a problem, exploit a business opportunity or both.

            - To provide a detailed description of the business problem / opportunity

            - To identify resources to occupy key roles to move the project forward

            - To determine who should be involved and communicated to within the organization by way of conducting stakeholder analysis

            - To create and agree a plan to execute the next phase so as to ensure that senior management will take well-informed business decisions

- Definition

Based on the output from the Conception Phase, during the Definition Phase, the team will conduct a Feasibility Study exercise to identify key components of the foundation of the project.  The phase aims to achieve the following objectives:

    - To define the business objectives for addressing the challenge at hand in a collaborative and cooperative approach.  The business benefits must be SMART – Specific, Measurable, Achievable, Relevant and Time-bound

    - To identify and agree upon the business benefits that would be derived by the business if the business objectives are achieved

    - To create at least two business solution options to provide the business with the opportunity to select a business option for proceeding forward with the project

- Planning

The input to this phase is two-fold:

- Senior Management will provide a decision to move forward with the project based on the business solution options presented in the previous phase and one selected business solution option that will be the basis for the project

- Process – the deliverables from the Planning phase as specified above

The highlight of the planning phase is the decomposition of the project deliverables and the planning of incremental delivery (The aim is to deliver working functionality and business benefit throughout the project rather than waiting until the end). The focus will be to deliver the business requirements that will deliver most of the business benefit as early in the project as possible (in Agile terms 80/20 rule, 80% of the business benefits are usually delivered through 20% of the initial requirements).  It is also important that the project delivers the agreed business objectives and benefits outlined in the selected business solution option as agreed between the parties.

The phase objectives are:

- To clearly understand the business requirements (and the business drivers) that are within the scope of the selected business option

- To prioritise requirements utilizing the MoSCoW technique (Must, Should, Could and Would not) so that the focus will be on the MUST requirements.

- To identify several increments that the project plans to execute

- To create the Outline Prototyping Plan for the first increment

- To create the Technical Architecture Definition

- Functional Solution Iteration - Build the Right Solution (iterative)

The purpose of the Functional Solution Iteration (FSI) is to start delivering the business solution that has been selected at the end of the Definition phase and decomposed into increments by the end of the Planning Phase.  This phase is about “Building the Right Solution”.

The right solution does not only consist of automated business processes and workflow that are decomposed in functional and non-functional requirements, but it also includes the changes required in the physical world to ensure that the automated process sits on solid foundations.

To define clearly the scope of this phase, the following diagram define the boundaries between this phase and the next one.

Based on the above, the objectives for this phase are:

- Baseline the increment’s development strategy to ensure that in a true agile way, early business benefit is achieved

- Decompose the Outline Increment Plan into Timebox Plans ensuring that MUST deliverables are delivered first

- Conduct bottom up estimates by way of producing timebox plans and level these out with the top down estimates to ensure that time-related risks are managed immediately

- Create and agree the implementation plan for the current increment taking into consideration the implementation requirements of the whole project

- Baseline and start to effectively manage the Risk Register

- Create and agree the Support & Maintenance Strategy, planning for when the increment drop is released into the live environment

- Build Solution Iteration - Build the Solution Right (iterative)

Complementing the Functional Solution Iteration, the Build Solution Iteration (BSI) is known as “Building the Solution Right”.  A business solution is only “right” if it has the following characteristics:

- Delivers the expected business benefit

- It would support and be supported by the appropriate business processes

- It would be scalable

- It operates at the agreed performance levels

While the Business Solution Iteration is a continuation of the Functional Solution Iteration, the key focus at this stage is to ensure that the system is robust, properly tested and meets agreed criteria prescribed in this SOW to ensure that the business solution delivers the expected business benefits.

In line with the above, the objectives of this phase are:

- To capture the Non-Functional Requirements and update the Prioritised Requirements Catalogue

- To review and make the necessary changes to the Implementation Plan for the increment

- To evolve the Support and Maintenance Strategy and produce the Support and Maintenance Handover Plan

- Deployment Iteration (iterative)

The Deployment Iteration is all about placing the newly delivered business solution into the live environment to enable the business to start deriving the agreed business benefits.  These benefits can only be derived if:

- The business solution is properly implemented

- The users make use of the solution

Also, this is the stage where most teams would be dismantled to move onto other projects.  Within 6pm’s approach, the recommendation is that resources are retained within the key roles of the project to ensure that the Deployment Iteration is executed successfully.  These roles are the following:

- Project Sponsor

- Business Visionary

- Technical Visionary

- Project Manager

- One Senior Developer

- User Representatives

- Support and Maintenance Specialist

- Operations Specialist

The Deployment Iteration brings the business solution together and the following are the phase objectives:

- To conduct the User Acceptance Testing and signoff the business solution by way of issuing an authorization for it to be deployed into the live environment

- To plan and deliver the necessary training to ensure that the new business solution is well operated and supported once it is placed into the live environment

- To install the automated processes constituting of functional and non-functional requirements and implement the business processes that compliment the automation to make available the selected business solution

- To review what has been achieved by the business through the newly launched business solution to date and establish whether the business solution investment should proceed or be halted

- Support & Maintenance

These phases come together in the following process:

The first 3 phases executed through a series of workshops provide the initiation and define with all the stakeholders, the controls that are required to successfully manage the overall project:

Prerequisites

All prerequisites throughout the detailed WPs are constant and cumulative in their application (i.e. they are continuously enforced and in effect between separate WPs)

MoH will make available upon reasonable notice the personnel reasonably required to attend relevant workshops, make business requirement-related decisions related to WP or answer questions (technical and/or business) within reasonable time

MoH's PM to address all MoH internal tasks and coordination as required

PM Representatives from all members of the consortium are required to participate in the Project Initiation phase - this includes MoH, EMC, Laserbiomed, 6PM & Mokipay

Assumptions

All assumptions throughout the detailed WPs are constant in their application (i.e. they are continuously enforced and in effect between separate WPs)

The estimated duration of all WPs may be revised should MoH's requirements fall outside of the details of this WPs; changes to this WP will be managed as per the Change Control Process

All decisions required of Georgia need to be made in a manner which is reasonably conducive to the successful and timely achievement of the respective work to which the decision pertains; so as not to obstruct or slow down the pace of the Project work as far as possible

EMC and/or its subcontractors will be responsible for documenting the results of workshops

All workshops, documentation (planning, requirements, design, etc) and deliverables (code, systems, etc), will be in English only

Expected Outputs

Execution of Conception, Definition and Planning workshop(s).

Conception report.  Which defines the overall boundaries of the project

Feasibility Study Report - this document will provide the visibility of the business challenge through monetary quantification, business value and demonstrable business benefit as well as outline at least two business options on how the business can tackle the project. A recommendation supported with expert advice and the rationale behind it is also presented to Senior Management.

Feasibility Study Prototype - whilst this deliverable is optional, in some cases, such a prototype would be required to support one or more business solutions outlined in the feasibility study report. It also helps to demonstrate through visualization that what is being recommended can in fact be achieved.

Project Management Plan - this document provides a common picture that ensures all team members understand the management parameters of the project. A detailed description of the roles and responsibilities of the project team as well as the key project management disciplines will be included in this document.

Communication Plan - this deliverable identifies the project audience, articulates the key messages that need to be communicated, to who and when as well as defines the methods of communication. The aim of this document is to consolidate the deliverables required to communicate efficiently and effectively throughout the project.

Business Solution Definition - this document provides the complete end to end business solution definition of the selected business option through the publishing of the conceptual model and the effective decomposition of the holistic view into small manageable chunks that would be delivered through an iterative and incremental process. It also assesses the project’s suitability for delivering it using 6pm’s Delivery Approach.

Prioritised Requirements Catalogue - contains all business requirements (deliverables) with the relevant mapping to the business benefits. It is also a quick reference guide to what will be delivered in every increment.

Outline Increment Plan - this document is an agreements that provides clarity on the business objectives and benefits that will be delivered by the end of the planned increment. It clearly defines the prioritised deliverables in scope for the current increment as well as provides a firm foundation for the core team to plan the bottom-up time box plans

Technical Architecture Definition - this document consolidates the characteristics of the different environments that must be considered when taking technical decisions. It also ensures that all core team members understand what the project standards are and how they must be implemented. Possible system integration deliverables are also included in this document.

Each deliverable/output will be produced to a reasonable level of detail and quality, and in a timely and efficient matter.

Acceptance/Approvals

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.9.	6PM Work Package 2 - On-going Project Management (PM & PSO)

This "On-going Project Management" this simply will continue to manage the project as defined in previous work package. The key role being the focal point for all communication between the overall programme management, MoH's project director and the leads within the delivery streams.

Prerequisites

N/A - consistent with prerequisites from all other WPs

Assumptions

This WP is effective from the end of the Project Initiation WP and is in effect across the entire Project

Minimum Expected Outputs

Weekly Status Report;

Financial Management Report; Risk Log;

Issues Log; Change Log.

Example templates can be found in Appendix I

# 3.10.	6PM Work Package 3 - Quality Management

EMC will provide Quality Management throughout the project, involving regular assessments from an experienced and objective viewpoint, independent of the day-to-day stresses of the project. The objectives of periodic project reviews are to ensure that:

Project goals are aligned with those of the stakeholders

Project standards and procedures are being followed

The project has sufficient resources

Responsibilities are understood and well defined

Business process changes are being effectively managed Time schedules and budgets are being adhered to.

EMC will conduct scheduled quality reviews at key project milestones, to ensure both the integrity of the system design and the achievement of the project objectives and identified benefits. These reviews shall be carried out by means of interviews with key personnel, attendance at team meetings and work sessions, and by rigorous assessments of project plans and documentation.

In so doing, attention is given to ensuring that:

Objectives and benefits of the project are defined, achievable and understood

The Project does not deviate from its defined objectives

The Project procedures and standards are established, communicated and understood

The Project organisation is defined and proper resources are allocated

Project roles and responsibilities are clearly defined and understood

Project team members are working effectively as a team

Project issues are being raised and resolved

Organisational and business process changes are managed effectively

Project plans are realistic, consistent and sufficiently detailed

Time schedules and budgets are adhered to

Both systems and business process integration are delivered

System design and testing procedures are sufficiently rigorous

Technical infrastructure is adequate

Viable system operational procedures are established

Viable end-user training plans have been established and are being adhered to

A viable help desk structure has been established

EMC shall immediately take action to rectify any issues identified in respect of any of the above, and shall alert MoH as necessary

Prerequisites

EMC's Quality Manager shall be present throughout Project initiation phase and shall  have access to all Supplier and MoH personnel when required to conduct reviews and interviews.

Assumptions

This WP is effective from the end of the Project Initiation WP and is in effect across the entire Project

Minimum Expected Outputs

Quality Plan

This section defines the quality expectations the project must achieve and how they will be met.  It describes the qualities that must be possessed by the project’s outputs in order that the desired outcomes are achieved. It also describes the quality aspects that apply to the processes to be used in the project to create the desired outputs and outcomes.

This document does not state precisely who is doing what activities on what day to manage quality:  that information should be defined in the Project Plan (and/or more detailed Stage/Team Plans if they exist).

It may also, depending on what is defined as part of the Project Initiation contain but not limited to sections to cover:

- Quality expectations for this project

- Acceptance criteria

- Deliverables

- Standards that apply to deliverables and processes

- Quality Responsibilities

- Quality control and audit processes applied to deliverables

- Quality control and audit processes applied to project management

- Change Control Procedures

- Document management Procedures

- Tools and techniques to help manage quality (eg software, design techniques)

Exception reports

6pm currently use an online system for reporting faults and exceptions during any part of the project and this is proposed for logging and tracking exceptions.

Acceptance/Approvals

The Quality Plan will be subject to approval by The Project Steering Group, Georgia Project Management and EMC Project Management.  Any issues or corrections will be addressed an re-submitted for further approval.

# 3.11.	6PM Work Package 4 - Training Management

EMC's Training Manager will work with MoH's Training Manager and all relevant personnel of EMC and its subcontractors in planning, defining and executing a train the trainer programme. This will include:

Ensuring all the relevant training courses has been identified.

Ensuring MoH personnel meet the required pre-requisites prior to attending the training sessions

Ensure all facilities are in place

Provide quality management for materials and delivery Plan and manage the roll-out.

Report progress to PM

EMC shall be responsible for ensuring that all training delivered is of a consistently high standard and provide sufficient grounding in the underlying subject matter to thereafter enable MoH's trainers to thereafter themselves successfully deliver training to third parties

Prerequisites

MoH allocate a training manager

MoH trainers who will deliver the training are appropriately skilled trainers

Reasonable training facilities are in place

Assumptions

This WP is effective from the end of the Project Initiation WP and is in effect across the entire Project

All training materials will be delivered by the individual work packages as part of their deliverables

Expected Outputs

Training Plan.

This document describes the type and level of training required by the user communities.

Executive Summary. This section must be formatted as follows:

- High light the Training Feature – what is so different with this new business solution that makes it merits training.

- What type of training will be delivered

  - Business Process

  - Functional / Operational

  - Awareness as to ensure the user Communities understand what must be done to ensure the business derives the business benefits

  - Hiding behind training, when in effect the business solution is being sold?

- How will the training be delivered?

  - Is it class room based?

  - Is it on line?

  - Do people need to travel?

- What training material will be used?

In this instance the executive summary is a detailed highlight of what are the features of the training cycle.

Training Modules

Details of each and every training module. This must include the following.

- Course Name

- Course Description

- Course Objectives

- Course Time Table

- Who Should Attend

- What are the pre requisites?

- Delivery Format

User Communities

Who should be trained? Who are the user communities? In identifying this, the author must describe and explain why these groups need training and what type of training they need.

Training Schedule

In this section will contain a training plan that will ensure that all of those that need to be trained will in effect be trained on time for the Go Live date.

Acceptance/Approvals

The Training Plan will be subject to approval by The Project Steering Group, Georgia Project Management and EMC Project Management.  Any issues or corrections will be addressed and re-submitted for further approval.

# 3.12. 	Laserbiomed Work Package 1 - EMR Workshops

The overall architecture of the central electronic medical record (EMR) will be discussed, agreed, designed and documented during the planned Workshops. wHospital (as detailed in section 3.13 below) is compliant to international standards  that  could  be  implemented  in  different  modality  for  fulfilling  specific  national requirements. MoH will  define all national data standards and codes which will be implemented with EMC providing all assistance as may be reasonably required in this regard subject to Change Control

Prerequisites

MoH will provide personnel reasonably required to attend relevant workshops, make business-requirement related decisions related to WP and/or answer questions (technical and/or business) within reasonable time. The workshops are a key part of the process and to be successful will need to:

Be attended by stakeholders as identified by MoH

Attendees are empowered to make decisions within the agreed timescales and the agreed empowerment strategy (i.e. the agreed boundaries within which the workshop team is empowered and required to make decisions);

Stakeholders are likely to include representatives from:

Representatives from healthcare providers

The Chief Government Medical Officer

Representatives from the Department

Assumptions

All decisions required of Georgia need to be made in a manner reasonably conducive to the successful and timely achievement of the respective work to which the decision pertains; so as not to obstruct or slow down the pace of the Project work as far as is possible

The project timeline is based on an elapsed time of two months for all these workshops. If this phase goes beyond two months for reasons other than inefficient working, delays or other defaults on the part of EMC or any of its subcontractors, then the overall project timeline may be adjusted by agreement with MoH All workshops, documentation (planning, requirements, design, etc) and deliverables (code, systems, etc), will be in English only

Expected Outputs

DOCset1: Functional and non-functional requirements concerning the modality of integration and process between wHospital Framework and other system to a high quality standard and reasonable level of detail as required by MoH and in line with best industry standards

DOCset2: Minimum clinical datasets and related CDA definition based on actual standards National classifiers and vocabulary

DOCset3: HL7 messaging fabric specification for implementing IHE transactions

DOCset4: HL7 message for providing data EMR from health care providers

Acceptance/Approvals

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.13. 	Laserbiomed Work Package 2 - wHospital Software Installation

The "Software Installation" Phase of the engagement encapsulates the base installation of the wHospital Framework.

In addition, it will include  information sessions for explaining the system functionality, which will be provided to MoH's IT administrative personnel.

.

The Software Installation tasks that will be executed by Laserbiomed will include:

Installation of the following base Environments:

- Single-node Development Environment

- Single-node Testing Environment

- Dual-node Production Environment

Installation will include the following wHospital Framework components:

- wHospital Framework

- wHospital Framework Manager

- wHospital Pharma Manager

- wHospital Hl7Engine

- wHospital AlertEngineSentinel

- wHospital ActivityMonitor

- wHospital SuiteServiceBus

- wHospital Workbench

Prerequisites

MoH is responsible for the installation/set-up of the base infrastructure (excludes installation of wHospital components) in preparation for Laserbiomed installation steps based on the Laserbiomed-provided pre-installation documentation. EMC shall provide all such reasonable guidance to MoH as it requires in this regard, e.g. re: ensuring OS version and etc are compatible with all technology to be implemented. All hardware and pre-installation software will have the appropriate patches and fixes applied to them and will have appropriate network/Internet connectivity as per Laserbiomed preinstallation requirements in the Technical Design Phase

MoH shall provide a VMware underlying architecture which will be the foundation for a Development Environment, Test Environment and Production Environment (the number of servers and minimum configuration will be specified in the Technical Design Phase) EMC resources will have access to all relevant servers, clients, etc. The corresponding access information will either be provided directly to the resource, or be entered by a member of staff from MoH.

MoH shall provide a Virtual Private Network (VPN) for enabling a remote connection with the server and client above described. A minimum baud/rate for download will be guarantee (download 1MB).  This will need to be reviewed post completion of Phase One.

Expected Outputs

wHospital Framework will be installed on 3 different instances, and it will preconfigured with an environment based on Regione Lombardia certified EMR.

Administration manuals translated and reviewed: “getting started”, “clinical form design” “wH framework” and “API Workbench” manuals will be provided. All manuals will be in English.

Teaching course sessions based on wHospital Academy levels of certification:

- Evangelist (level 1 & 2): 3 days of 6 hours lesson for each level

- Developer (level 1 & 2): 3 days of 6 hours lesson for each level

- Site Admin: 1 day of 6 hours

Acceptance/Approvals

The 3 instances of wHospital Framework will be accessible by MoH personnel that will perform  functional tests. The manuals will be available before the test in order to be checked and reviewed by MoH.

At the end of each course each participant will be evaluated through a final course test, carried out on wHospital instance.

If MoH identifies bugs and problems on application or raises reasonable quality/completeness issues on manuals, EMC/Laserbiomed shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.14. 	Laserbiomed Work Package 3 - wHospital & EMC HIP Integration

As part of this work package, wHospital Framework and EMC Documentum are actually integrated by EMC by means of HL7 v2.5 messages. EMC will develop XDS integration with EMC Documentum for this specific release.

Prerequisites

Definition of the desired XDS ITI transactions to be implemented and tested from available in http://www.ihe.net/Technical_Framework/upload/IHE_ITI_TF_Rev8-0_Vol1_FT_2011-08-19.pdf CT(ITI-1),PIX(ITI-8,ITI-3,IT9),XDS(ITI-8,ITI-18,ITI-41,ITI-42,ITI-43)

Assumptions

Integration improvements development will be performed offsite (Italy)

Testing activity will be performed onsite on development and testing environments (Tbilisi) All software code and documentation will be in English

Expected Outputs

wHospital framework upgrade with native XDS integration engine. Consistent time (CT), patient identification cross indexing (PIX) and cross enterprise document sharing (XDS) integration profiles will be implemented and configured for storing clinical form from wHospital to Documentum.

A set of tests will be carried out for assessing each single transaction: CT(ITI-1), PIX(ITI-8,ITI-3,IT9),XDS(ITI-8,ITI-18,ITI-41,ITI-42,ITI-43).

Acceptance/Approvals

wHospital instances described on previous section (Laserbiomed-WP2) will be integrated to the Documentum system (EMC-WP2). MoH personnel will perform a functional test on the integration for each profiles required.

Each of the above outputs/deliverables will be submitted to MoH for review and approval. If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.15. 	Laserbiomed Work Package 4 - wHospital EMR Localisation & Development

The wHospital framework supports Multilanguage GUI by means of translation resources files that will be provided by MoH. The wHospital GUI will be improved to support a double label tooltip for dynamic clinical forms in order to support help desk access with different alphabet. wHospital authentication provider and digital sign engine will be integrated by EMC with to Georgia ID Card service provider.

Prerequisites

Workshop and specifications

MoH personnel will help Laserbiomed team to properly translate the application, working together on the translation resource files.

Assumptions

wHospital framework improvements development will be performed offsite (Italy) MoH will be provide resources files translations

All software code and documentation concerning the integration with Georgian ID Card will be in English

Expected Outputs

Resources translation files consist on excel files with several sheets and 4 column: unique identifier, description (ENG), MSWord (ENG),MSWord (Georgian). These files will be include in the specific build of wHospital Framework and can be updated and improved during each version release.

wHospital framework upgrade with the double labeling improvement, so English translation of clinical form, dynamic configured by means of the framework, will be always available.

wHospital framework upgrade for wHospital Authentication provider and for wHospital DigitalSign complied with the specific smart-card technology chosen by MoH.

Acceptance/Approvals

Each of the above upgrade required will be installed on each wHospital instance. MoH personnel will carry out a functional test.

If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.16. 	Laserbiomed Work Package 5 - Doctor Portal (Define, Build, Test, Train)

Laserbiomed Work Package 5 - Doctor Portal is a Central EMR extension. It will contain all forms of the Central EMR defined during EMR workshops WP, and will be extended by EMC with GP functionality, such as appointment management and agenda.

Prerequisites

Workshop and specifications outcomes

Assumptions

wHospital framework improvements development will be performed offsite (Italy) All software code and documentation will be in English

MoH will be provide resources files translations

Expected Outputs

Configuration of the GP portal EMR in development, test and production environment. The medical procedures groups available for each ambulatory will be codified using the coded item tool of wHospital framework. Each ambulatory, in this specific case, will be mapped as a single room for each GP. For each single ambulatory will be mapped an agenda where the access time slot for planning appointment will be configured. The EMR will be built on a subset of clinical forms chosen by each GP (considering the specific area of interest).

User manual in English will be translated (by MoH) and installed on wHospital Help Online. wHospital Help Online is a content management site linked to wHospital pages and modules. Moreover some capture videos will be make to show the basic functionality of agenda and EMR use.

Administration manual to properly configure and adapt the agenda to the specific need of ambulatory and GP will be provided (“Resource configuration manual” and the “Code Item and vocabulary configuration manual”)

Creation of Train-the-Trainer training slides and quick reference guide “Execution of wHospital GP Portal EMR "Train-the-Trainer" sessions

Acceptance/Approvals

Each of the above upgrade required will be installed on each wHospital instance. MoH personnel will carry out a functional test of administration, configuring a new ambulatory for a specific GP, while the GP team will be carry out session for evaluating agenda and for fill and manage the clinical form.

If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.17.	Laserbiomed Work Package 6 - Citizen Portal (Define, Build, Test, Train)

The Citizen Portal will be a subset of the relevant medical data viewer exposed through MoJ's existing citizen portal engine. The data subset will be configured by means of the central wHospital Framework panel.

Prerequisites

Workshop specifications outcomes

EMC Work Package 2 - Technical Architecture Design outputs

Assumptions

The most appropriate and optimised integration for the Citizen Portal will be determined within project Phase One

The citizens eligible for this portal functionality will also be patients of the selected major hospital in Phase One, as anticipated by the EMC project team

wHospital framework improvements development will be performed offsite (Italy) All software code and documentation will be in English

Translations of resources files will be provided by MoH

Expected Outputs

Configuration of the Citizen portal EMR in development, test and production environment. A user will be able to connect to the portal from internet (through defined specific authorization policies chosen by MoH), logged on system by smart-card, and view clinical data exposed by EMR system. In particular the Citizen Portal will be based on a single web page where the list of clinical forms will be presented. The clinical form will be showed on a pop up window in html or pdf format. Moreover there will be available the patient summary function that allows a fast extraction of last clinical data available on the entire set of clinical form presented.

User manual based on some video captures that show basic portal functions.

Administration manual for configuring witch clinical form and data will be exposed on portal.

Creation of Train-the-Trainer training slides and quick reference guide Execution of wHospital Citizen Portal "Train-the-Trainer" sessions

Acceptance/Approvals

The portal will be installed on wHospital production instance. MoH personnel will carry out a functional test of administration procedure, configuring a subset of specific clinical form exposed on portal, and  a test for accessing to portal using a citizen account.

If MoH identifies non-compliances with the requirements of the Contract or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.18. 	Laserbiomed Work Package 7 - HL7 Message Fabric (Define, Build, Test, Train)

The HL7 Integration Engine will be defined and configured for feeding the data set of the Central EMR with data coming from external HCP. The engine will be used to connect healthcare providers’ information systems to the Central EMR. The system will be suitable for a single HIS to implement IHE transaction and for external HCP to enquire the Central EMR (for example insurance provider’s performing an EMR lookup). The major hospital selected for the Phase One will be connected to the HL7 message fabric. Georgia will be able to autonomously connect other hospitals to the Central EMR.

Prerequisites

Workshop  specifications  outcomes

Assumptions

Integration improvements development will be performed offsite (Italy)

Testing activity will be performed onsite on development and testing environments (Tbilisi)

Expected Outputs

wHospital HL7 message handlers for messages defined in EMR Workshops

wHospital external service bus handlers implementation for the HCP HL7 Integration layer throw Web Services

integration layer test sessions outputs

Creation of Train-the-Trainer training slides and quick reference guide Execution of wHospital HL7 Engine "Train-the-Trainer" sessions

Acceptance/Approvals

The HL7 message fabric will be installed on wHospital instances. MoH personnel will carry out a functional test utilizing a standard HL7 message application (using an external tools http://www.hl7.org/participate/toolsandresources.cfm). The setup of message will be up to MoH personnel that will be assisted by Laserbiomed team for configuring right handlers defined on WP-1.

If MoH identifies non-compliances with the functional test carried out or raises reasonable quality/completeness issues in relation to them, EMC shall promptly and at no extra charge to MoH correct such non-compliances/issues and thereafter resubmit the relevant output/deliverable to MoH for re-review and approval.

# 3.19. 	Mokipay Work Package 1 - Mobile Server Software Installation

This "Mobile Server Software Installation" Phase encapsulates the installation of Mokipay Mobile Server. During the phase following Environments will be installed by EMC and/or its subcontractors:

Development Environment

Testing Environment

Production Environment

Prerequisites

MoH is responsible for the installation/set-up of the base infrastructure (excludes installation of Mokipay components) in preparation for Mobile Server installation steps based on the Mokipay-provided pre-installation documentation

All hardware and pre-installation software will have the appropriate patches and fixes applied to them and will have appropriate network/Internet connectivity as per Mokipay pre-installation requirements in the Technical Design Phase

MoH shall provide a VMware underlying architecture which will be the foundation for a Development Environment, Test Environment and Production Environment (the number of servers and minimum configuration will be specified in the Technical Design Phase) EMC resources will have access to all relevant servers, clients, etc. The corresponding access information will either be provided directly to the resource, or be entered by a member of staff from MoH

Assumptions

MoH Operating System (OS), Network, Relational Database Management System (RDBMS), Storage Area Network (SAN) storage, Backup/Recovery specialists to be available during the course of Mobile Server installation to address Technical implementation in their respective areas of expertise

Installation and/or configuration of OS, Network, RDBMS and SAN storage/backup to be lead and implemented by MoH as per ‘best practice’ designated by individual component vendors and in accordance with MoH internal policies, protocols and limitations

Mokipay will only make recommendations within the limitations specified by the MoH technical team; the ultimate course of action is determined by Georgia

Use of Windows or UNIX OS and SQL Server or Oracle RDBMS Software is assumed (installation by Georgia) that is a supported version for use in conjunction with Mobile Server Software Use of Oracle Application Server, Apache Tomcat, BEA WebLogic or other Application Server software is assumed (installation by MoH) that is a supported version for use in conjunction with Mobile Server Software

MoH is to procure required hardware in all cases including, but not limited to, Servers, Networks, Switches, Storage, PCs, etc, and in accordance with specifications reasonably provided by EMC

MoH SAN storage, servers, workstation hard disks will have sufficient redundancy or backup/recovery processes

MoH will make provision for secure remote connectivity to the Environments for potential remote installation/configuration by Mokipay Consultants

User Authentication will be via Microsoft Windows Active Directory (AD) or Light-Weight Directory Access Protocol (LDAP) Authentication

Expected Outputs

Installed Mokipay Mobile Server Development Environment

Installed Mokipay Mobile Server Testing Environment

Installed Mokipay Mobile Server Production Environment

Mobile Server Software Installation document, which will include information on the installation process completed, providing data later used for the further development and maintenance of the system

Acceptance/Approvals

This work package will be set as completed after the expected outputs are up and running.

Each environment will be demonstrated to MoH project manager, and shown that the out of the box software has been installed. The installation document will reflect the out of the box installation, as well as include the MoH IT parameters used during installation.

# 3.20. 	Mokipay Work Package 2 - Mobile EMR Localisation & Development

This "Mobile EMR Localisation & Development" Phase encapsulates the development of Mokipay Mobile applications for Android and iPhone Platforms. Applications will be developed by EMC in two languages: English (US) and Georgian.

Prerequisites

MoH will provide the official English (US) > Georgian translation

MoH will provide a complete list of the objects which will have to be listed in the app, like hospitals, clinics, drug stores etc. The list will have to include name of the place, category of the place, address, phone numbers, homepage, email, coordinates (longitude and latitude), and textual description. Information shall be submitted in English (US) and Georgian languages

Agreed graphic Apps’ design: logos, colour scheme, window designs, workflows

Agreed minimum data set - which is to be used in order to customize the applications to display the agreed information on a mobile device. The agreed minimum data set will take into consideration the following factors;

- The EMR data set determined by the completion of Laserbiomed Work Package 1 - EMR Workshop

- The display limitations of iPhone and Android Devices

- Agreement with MoH EMR project resources

Assumptions

Changes (updates) in data submitted (mentioned in the prerequisites ) may arise in the process of applications development

Expected Outputs

Android and iPhone Apps demonstration versions will be developed and hosted within the MoH Development and Test environments

Acceptance/Approvals

A demonstration version of mobile device applications will be presented for review and acceptance by MoH project team members.

# 3.21.	Mokipay Work Package 3 - Mobile Server & EMC HIP Communication

This "Mobile Server & EMC HIP Communication" Phase encapsulates the development by EMC of data exchange communication between Mobile Server and EMC servers, to retrieve EMR data on Android and iPhone Apps.

Prerequisites

Agreed minimum data set

Agreed data exchange protocols

Required servers and environments installed and running

Assumptions

No significant changes are made to the prerequisites noted above

Expected Outputs

Working data exchange between Mokipay and EMC servers. Mobile applications will be capable of working (displaying) the data stored and accessed via the integration between Mokipay and EMC servers. It is planned that this integration with the EMC HIP XDS Registry will occur through the XDS Web Services layer, and the Mokipay Mobile application will act as an XDS Consumer application.

Acceptance/Approvals

A version of applications working with the EMR data from the EMC HIP server will be presented for review and acceptance by MoH.

# 3.22. Mokipay Work Package 4 - Mobile EMR Deployment, Testing & Training

This "Mobile EMR Deployment, Testing & Training" Phase encapsulates the deployment and testing of Mokipay Android and iPhone Apps. The outcome will include the release of final versions of Android and iPhone Apps.

Prerequisites

All the expected outcomes from WP’s "Mobile Server Software Installation", "Mobile EMR Localisation & Development" and "Mobile Server & EMC HIP Communication" are available

Assumptions

Minor fixes and/or changes to Android and iPhone Apps may be needed

Minor fixes and/or changes to the integration of Mobile Server and EMC servers may be needed

Expected Outputs

Final versions of Android and iPhone Apps released

Submission of Android App to Google Play Store by Mokipay

Submission of iPhone App to Apple Store by Mokipay

Training Materials will be produced on how to use the application, there will be a user manual for Android users, and a user manual for iPhone users.

Training Materials will be produced for the MoH on Mokipay Server Administration. These will follow the same Train the Trainer approach.

Test Scenarios will be written to ensure the applications are operating according to design. These test scenarios will be documented and provided to the Project team.

Acceptance/Approvals

Work package should be accepted by MoH after the Android and iPhone Apps are submitted to Google Play Store and Apple App Store accordingly.

Training materials will be made available to the overall training syllabus of Phase One.

Test Scenarios have been created and passed to an agreed standard (to be agreed within the project initiation quality plan)