Contract for Consulting Services

Project Name ___________________________

[Loan/Credit/Grant] No.____________________

Contract No. ____________________________

Assignment Title:_____________________________

between

[Name of the Client]

and

[Name of the Consultant]

Dated:

Form of Contract

Insert type of contract either “Lump-Sum” or “Time based”

(Text in brackets [ ] is optional; all notes should be deleted in the final text)

This CONTRACT (hereinafter called the “Contract”) is made the [number] day of the month of [month], [year], between, on the one hand, [name of Client or Recipient] (hereinafter called the “Client”) and, on the other hand, [name of Consultant] (hereinafter called the “Consultant”).

[If the Consultant consist of more than one entity, the above should be partially amended to read as follows: “…(hereinafter called the “Client”) and, on the other hand, a Joint Venture (name of the JV) consisting of the following entities, each member of which will be jointly and severally liable to the Client for all the Consultant’s obligations under this Contract, namely, [name of member] and [name of member] (hereinafter called the “Consultant”).]

WHEREAS

(a)	the Client has requested the Consultant to provide certain consulting services as defined in this Contract (hereinafter called the “Services”);

(b)	the Consultant, having represented to the Client that it has the required professional skills, expertise and technical resources, has agreed to provide the Services on the terms and conditions set forth in this Contract;

(c)	the Client has received [or has applied for] a loan [or credit or grant] from the [insert as relevant, International Bank for Reconstruction and Development (IBRD) or International Development Association (IDA)]: toward the cost of the Services and intends to apply a portion of the proceeds of this [loan/credit/grant] to eligible payments under this Contract, it being understood that (i) payments by the Bank will be made only at the request of the Client and upon approval by the Bank; (ii) such payments will be subject, in all respects, to the terms and conditions of the [loan/financing/grant] agreement, including prohibitions of withdrawal from the [loan/credit/grant] account for the purpose of any payment to persons or entities, or for any import of goods, if such payment or import, to the knowledge of the Bank, is prohibited by the decision of the United Nations Security council taken under Chapter VII of the Charter of the United Nations; and (iii) no party other than the Client shall derive any rights from the [loan/financing/grant] agreement or have any claim to the [loan/credit/grant] proceeds;

NOW THEREFORE the parties hereto hereby agree as follows:

1.	The following documents attached hereto shall be deemed to form an integral part of this Contract:

(a)	The Conditions of Contract (including Attachment 1 “Fraud and Corruption”);

(b)	Appendices:

Appendix A:	Terms of Reference

Appendix B:	Key Experts

Appendix C:	[For Lump-Sum contracts insert: “Breakdown of Contract Price”; For Time-Based contracts, insert: “Remuneration Cost Estimates; and Reimbursable Expenses Cost Estimates]

Appendix D:	Form of Advance Payments Guarantee

In the event of any inconsistency between the documents, the following order of precedence shall prevail: the Conditions of Contract, including Attachment 1; Appendix A; Appendix B; Appendix C; Appendix D. Any reference to this Contract shall include, where the context permits, a reference to its Appendices.

2.	The mutual rights and obligations of the Client and the Consultant shall be as set forth in the Contract, in particular:

(a)	the Consultant shall carry out the Services in accordance with the provisions of the Contract; and

(b)	the Client shall make payments to the Consultant in accordance with the provisions of the Contract.

IN WITNESS WHEREOF, the Parties hereto have caused this Contract to be signed in their respective names as of the day and year first above written.

[To facilitate this emergency procurement, if acceptable to the Client and the Consultant, electronic signature of the Contract Agreement such as using DocuSign is recommended.]

For and on behalf of [Name of Client]

[Authorized Representative of the Client – name, title and signature]

For and on behalf of [Name of Consultant or Name of a Joint Venture]

[Authorized Representative of the Consultant – name and signature]

[For a joint venture, either all members shall sign or only the lead member, in which case the power of attorney to sign on behalf of all members shall be attached.

For and on behalf of each of the members of the Consultant [insert the Name of the Joint Venture]

[Name of the lead member]

[Authorized Representative on behalf of a Joint Venture]

[add signature blocks for each member if all are signing]

Conditions of Contract

A.  General Provisions

| - Definitions |  | Unless the context otherwise requires, the following terms whenever used in this Contract have the following meanings: - “Applicable Law” means the laws and any other instruments having the force of law as specified in CC 2.1, as they may be issued and in force from time to time. - “Bank” means the International Bank for Reconstruction and Development (IBRD) or the International Development Association (IDA). - “Borrower” means the Government, Government agency or other entity that signs the financing agreement with the Bank. - “CC” means these Conditions of Contract. - “Client” means the implementing agency that signs the Contract for the Services with the Selected Consultant. - Client’s Personnel” refers to the staff, labor and other employees (if any) of the Client engaged in fulfilling the Client’s obligations under the Contract; and any other personnel identified as Client’s Personnel, by a notice from the Client to the Consultant. - “Consultant” means a legally-established professional consulting firm or entity selected by the Client to provide the Services under the signed Contract. - “Contract” means the legally binding written agreement signed between the Client and the Consultant and which includes all the attached documents listed in its paragraph 1 of the Form of Contract. - “Day” means a working day unless indicated otherwise. - “Effective Date” means the date on which this Contract comes into force and effect pursuant to CC 2.1. - “Experts” means, collectively, Key Experts, Non-Key Experts, or any other personnel of the Consultant, Sub-consultant or JV member(s) assigned by the Consultant to perform the Services or any part thereof under the Contract. - “Foreign Currency” means any currency other than the currency of the Client’s country. - “Government” means the government of the Client’s country. - “Joint Venture (JV)” means an association with or without a legal personality distinct from that of its members, of more than one entity where one member has the authority to conduct all businesses for and on behalf of any and all the members of the JV, and where the members of the JV are jointly and severally liable to the Client for the performance of the Contract. - “Key Expert(s)” means an individual professional whose skills, qualifications, knowledge and experience are critical to the performance of the Services under the Contract and whose Curricula Vitae (CV) was taken into account in the technical evaluation of the Consultant’s proposal. - “Local Currency” means the currency of the Client’s country. - “Non-Key Expert(s)” means an individual professional provided by the Consultant or its Sub-consultant to perform the Services or any part thereof under the Contract. - “Party” means the Client or the Consultant, as the case may be, and “Parties” means both of them. - “Services” means the work to be performed by the Consultant pursuant to this Contract, as described in Appendix A hereto. - “Sub-consultants” means an entity to whom/which the Consultant subcontracts any part of the Services while remaining solely liable for the execution of the Contract. - “Third Party” means any person or entity other than the Government, the Client, the Consultant or a Sub-consultant. |
| --- | --- | --- |
| - Contract Specific Information |  | General - [Insert one of the following two options for bullet point (a)] - [ [Option 1- Lump-Sum Contracts] - Contract Price [Modify as appropriate] The Contract price is: ____________________ [insert amount and currency/ies as applicable] [indicate “inclusive” or “exclusive”] of local indirect taxes. Any indirect local taxes chargeable in respect of this Contract for the Services provided by the Consultant shall [insert as appropriate: “be paid” or “reimbursed”] by the Client [insert as appropriate: “for” or “to”] the Consultant. - The amount of such taxes is ____________________ [insert the amount as finalized at the Contract’s negotiations on the basis of the estimates provided by the Consultant] - Schedule of Payments [Modify as appropriate] The schedule of payments is specified below: - An advance payment of [insert % of Contract Price] within [ insert number of days] following receipt of an advance bank payment guarantee by the Client. The advance payment will be set off by the Client in equal portions against the lump-sum instalments [For the emergency COVID operations, advance payments up to 10% may be made without an equivalent bank guarantee]. - [insert amount and currency] within [ insert number of days] following the Client's receipt of the draft report, acceptable to the Client; and - [insert amount and currency] within [ insert number of days] following the Client's receipt of the final report, acceptable to the Client. - [Option 2- Time-Based Contracts] - Ceiling Amount [Modify as appropriate] For Services rendered pursuant to Appendix A, the Client shall pay the Consultant an amount not to exceed a ceiling of [insert amount and currency/currencies], [indicate: “inclusive” or “exclusive”] of local indirect taxes. Any indirect local taxes chargeable in respect of this Contract for the Services provided by the Consultant shall [insert as appropriate: “be paid” or “reimbursed”] by the Client [insert as appropriate: “for “or “to”] the Consultant. - The amount of such taxes is ____________________ [insert the amount as finalized at the Contract’s negotiations on the basis of the estimates provided by the Consultant] Payments [modify as appropriate] - An advance payment of [insert % of Contract Price] within [ insert number of days] following receipt of an advance bank payment guarantee by the Client. The advance payment will be set off by the Client in equal portions in equal installments against the statements for the first [insert number] months of the Services until the advance payment has been fully set off. [For the emergency COVID operations, advance payments up to 10% may be made without an equivalent bank guarantee]. - Remuneration: The Client shall pay the Consultant for Services rendered at the rate(s) [ Select the appropriate option: “per person- month” or “per day” or “per hour ”] actually spent by each Expert after the date of commencement or such other dates as the parties may agree, in accordance with the rates agreed and specified in Appendix C, within [insert number of days] following receipt of satisfactorily supported itemized invoices. - Reimbursables: The Client shall pay the Consultant for reimbursable expenses, within [ insert number of days] following receipt of satisfactorily supported itemized invoices, which shall consist of and be limited to: (i) normal and customary expenditures for official travel, accommodation, printing, and telephone charges; official travel will be reimbursed at the cost of less than first class travel and will need to be authorized by the Client; and - (ii) such other expenses as approved in advance by the Client. - Delayed payments: If the Client delays payments beyond fifteen (15) days after the period specified in this CC 2.1 (a), interest shall be paid to the Consultant on the delayed amount at the annual rate of [insert rate] - The agreed contract prices shall not be adjusted for foreign and/or local inflation during the execution of the contract - All payments under this Contract shall be made to the accounts of the Consultant. The accounts are: for foreign currency: [insert account]. for local currency: [insert account]. - Applicable Law: [state: “the Client’s Country”, unless any other law shall apply] - The language of the contract is: [insert name of the language]. - Effective Date of the Contract: [Insert date or event e.g. signing of the contract by both parties] - Consultant’s confirmation of availability of Key Experts and commencement of Services: [ insert number of days after the Effective Date] - Expiration of Contract: [Insert time period e.g. six months] - Reporting obligations of the Consultant shall be as specified in Appendix A. Any notice given by one Party to the other pursuant to the Contract shall be in writing to the address hereafter using the quickest available method such as electronic mail with proof of receipt. - Address for notices to the Client: [Attention] [title/position] [department/work unit] [address] [Electronic mail address] Address for notices to the Consultant: [insert the name of officer authorized to receive notices] [title/position] [department/work unit] [address] - [Electronic mail address]. - The contract specific information for the listed Conditions of Contract clauses (CCs) follows: CC 3: Lead Member of the Joint Venture is: [insert lead Member’s name in case of a joint venture; otherwise state: “Not applicable”] CC 4: The authorized representatives are: - For the Client: [insert name, title] - For the Consultant: [insert name, title] CC 10: [ State: “No additional provisions” or insert the following: [(a) Except in the case of gross negligence or willful misconduct on the part of the Consultant or on the part of any person or a firm acting on behalf of the Consultant in carrying out the Services, the Consultant, with respect to damage caused by the Consultant to the Client’s property, shall not be liable to the Client: (i) for any indirect or consequential loss or damage; and (ii) for any direct loss or damage that exceeds [insert a multiplier, e.g.: one, two, three] times the total value of the Contract; (b) This limitation of liability shall not (i) affect the Consultant’s liability, if any, for damage to Third Parties caused by the Consultant or any person or firm acting on behalf of the Consultant in carrying out the Services; - (ii) be construed as providing the Consultant with any limitation or exclusion from liability which is prohibited by the applicable law in the Client’s country.”] CC 11: [Delete what is not applicable except (a)] (a) Professional liability insurance, with a minimum coverage of ______________________ [insert amount and currency which should be not less than the total ceiling amount of the Contract]; (b) Third Party motor vehicle liability insurance in respect of motor vehicles operated in the Client’s country by the Consultant or its Experts or Sub-consultants, with a minimum coverage of [insert amount and currency or state “in accordance with the applicable law in the Client’s country”]; (c) Third Party liability insurance, with a minimum coverage of [insert amount and currency or state “in accordance with the applicable law in the Client’s country”]; (d) employer’s liability and workers’ compensation insurance in respect of the experts and Sub-consultants in accordance with the relevant provisions of the applicable law in the Client’s country, as well as, with respect to such Experts, any such life, health, accident, travel or other insurance as may be appropriate; and (e) insurance against loss of or damage to (i) equipment purchased in whole or in part with funds provided under this Contract, (ii) the Consultant’s property used in the performance of the Services, and (iii) any documents prepared by the Consultant in the performance of the Services.] CC 12.2: [If there is to be no restriction on the future use of these documents by either Party, this CC 2.7 should be deleted. If the Parties wish to restrict such use, any of the following options, or any other option agreed to by the Parties, could be used: [The Consultant shall not use these [insert what applies……. documents and software ……] for purposes unrelated to this Contract without the prior written approval of the Client.] [OR] [The Client shall not use these [insert what applies…documents and software……] for purposes unrelated to this Contract without the prior written approval of the Consultant.] [OR] - [Neither Party shall use these [insert what applies…documents and software……] for purposes unrelated to this Contract without the prior written approval of the other Party.] CC 24.1: [List here any assistance to be provided by the Client such as obtaining work permits, visas, clearance through customs, obtaining any exemption from any requirement to register in the country etc.]. CC 31 (a): Appointing authority for the sole arbitrator [insert name of an appropriate professional body]. |
| - Authority of Member in Charge |  | In case the Consultant is a Joint Venture, the members hereby authorize the Lead Member specified in CC 2.3 to act on their behalf in exercising all the Consultant’s rights and obligations towards the Client under this Contract, including without limitation the receiving of instructions and payments from the Client. |
| - Authorized Representatives |  | Any action required or permitted to be taken, and any document required or permitted to be executed under this Contract by the Client or the Consultant may be taken or executed by the authorized representatives specified in CC 2.4. |
| - Standard of Performance |  | The Consultant shall perform the Services and carry out the Services with all due diligence, efficiency and economy, in accordance with generally accepted professional standards and practices, and shall observe sound management practices, and employ appropriate technology and safe and effective equipment, machinery, materials and methods. The Consultant has an obligation and shall ensure that its Experts and Sub-consultants shall have an obligation to disclose any situation of actual or potential conflict that impacts their capacity to serve the best interest of their Client, or that may reasonably be perceived as having this effect. Failure to disclose said situations may lead to the disqualification of the Consultant or the termination of its Contract. |
| - Confidentiality |  | Except with the prior written consent of the Client, the Consultant and the Experts shall not at any time communicate to any person or entity any confidential information acquired in the course of the Services, nor shall the Consultant and the Experts make public the recommendations formulated in the course of, or as a result of, the Services. |
| - Fraud and Corruption |  | The Bank requires compliance with the Bank’s Anti-Corruption Guidelines and its prevailing sanctions policies and procedures as set forth in the Bank’s Sanctions Framework, as set forth in Attachment 1 to the CC. |
| a. Commissions and Fees |  | The Client requires the Consultant to disclose any commissions, gratuities or fees that may have been paid or are to be paid to agents or any other party with respect to the selection process or execution of the Contract. The information disclosed must include at least the name and address of the agent or other party, the amount and currency, and the purpose of the commission, gratuity or fee. Failure to disclose such commissions, gratuities or fees may result in termination of the Contract and/or sanctions by the Bank. |
| - Accounting, Inspection and Auditing |  | The Consultant shall keep, and shall make all reasonable efforts to cause its Sub-consultants to keep, accurate and systematic accounts and records in respect of the Services and in such form and detail as will clearly identify relevant time changes and costs. Pursuant to paragraph 2.2 e. of Attachment 1 to the CC, the Consultant shall permit and shall cause its agents (where declared or not), subcontractors, subconsultants, service providers, suppliers, and personnel, to permit, the Bank and/or persons appointed by the Bank to inspect the site and/or the accounts, records and other documents relating to the procurement process, selection and/or contract execution, and to have such accounts, records and other documents audited by auditors appointed by the Bank. The Consultant’s and its Subcontractors’ and subconsultants’ attention is drawn to CC 7.1 (Fraud and Corruption) which provides, inter alia, that acts intended to materially impede the exercise of the Bank’s inspection and audit rights constitute a prohibited practice subject to contract termination (as well as to a determination of ineligibility pursuant to the Bank’s prevailing sanctions procedures). |
| - Modifications or Variations | Any modification or variation of the terms and conditions of this Contract, including any modification or variation of the scope of the Services, may only be made by written agreement between the Parties. However, each Party shall give due consideration to any proposals for modification or variation made by the other Party. For Lump-Sum contracts, any change to the Contract price can be made only if the Parties have agreed to the revised scope of Services pursuant to CC 9.1 and have amended in writing the Terms of Reference in Appendix A. For Time-Based contracts, for any payments in excess of the ceilings specified in CC 2.1, an amendment to the Contract shall be signed by the Parties referring to the provision of this Contract that evokes such amendment. |  |
| - Liability of the Consultant | Subject to additional provisions, if any, set forth below, the Consultant’s liability under this Contract shall be provided by the Applicable Law, subject to the additional provisions specified in CC 2.5. |  |
| - Insurance to be taken out by the Consultant | The Consultant (i) shall take out and maintain, and shall cause any Sub-consultants to take out and maintain, at its (or the Sub-consultants’, as the case may be) own cost but on terms and conditions approved by the Client, insurance against the risks, and for the coverage specified in in CC 2.6, and (ii) at the Client’s request, shall provide evidence to the Client showing that such insurance has been taken out and maintained and that the current premiums therefore have been paid. The Consultant shall ensure that such insurance is in place prior to commencing the Services. |  |
| - Proprietary Rights of the Client in Reports and Records | All reports and relevant data and information such as maps, diagrams, plans, databases, other documents and software, supporting records or material compiled or prepared by the Consultant for the Client in the course of the Services shall be confidential and become and remain the absolute property of the Client. The Consultant shall, not later than upon termination or expiration of this Contract, deliver all such documents to the Client, together with a detailed inventory thereof. The Consultant may retain a copy of such documents, data and/or software but shall not use the same for purposes unrelated to this Contract without prior written approval of the Client. If license agreements are necessary or appropriate between the Consultant and third parties for purposes of development of the plans, drawings, specifications, designs, databases, other documents and software, the Consultant shall obtain the Client’s prior written approval to such agreements, and the Client shall be entitled at its discretion to require recovering the expenses related to the development of the program(s) concerned. Other restrictions about the future use of these documents and software, if any, are specified in CC 2.7. |  |
| - Equipment, Vehicles and Materials | Equipment, vehicles and materials made available to the Consultant by the Client, or purchased by the Consultant wholly or partly with funds provided by the Client, shall be the property of the Client and shall be marked accordingly. While in possession of such equipment, vehicles and materials, the Consultant, unless otherwise instructed by the Client in writing, shall insure them at the expense of the Client in an amount equal to their full replacement value. |  |
| - Forced Labor | The Consultant, including its Subconsultants, shall not employ or engage forced laborer persons subject to trafficking, as described in CC 14.2 and CC 14.3. Forced labor consists of any work or service, not voluntarily performed, that is exacted from an individual under threat of force or penalty, and includes any kind of involuntary or compulsory labor, such as indentured labor, bonded labor or similar labor-contracting arrangements. Trafficking in persons is defined as the recruitment, transportation, transfer, harboring or receipt of persons by means of the threat or use of force or other forms of coercion, abduction, fraud, deception, abuse of power, or of a position of vulnerability, or of the giving or receiving of payments or benefits to achieve the consent of a person having control over another person, for the purposes of exploitation. |  |
| - Child Labor | The Consultant, including its Subconsultants, shall not employ or engage a child under the age of 14 unless the national law specifies a higher age (the minimum age) The Consultant, including its Subconsultants, shall not employ or engage a child between the minimum age and the age of 18 in a manner that is likely to be hazardous, or to interfere with, the child’s education, or to be harmful to the child’s health or physical, mental, spiritual, moral, or social development. - Work considered hazardous for children is work that, by its nature or the circumstances in which it is carried out, is likely to jeopardize the health, safety, or morals of children. Such work activities prohibited for children include work: - with exposure to physical, psychological or sexual abuse; - underground, underwater, working at heights or in confined spaces; - with dangerous machinery, equipment or tools, or involving handling or transport of heavy loads; - in unhealthy environments exposing children to hazardous substances, agents, or processes, or to temperatures, noise or vibration damaging to health; or - under difficult conditions such as work for long hours, during the night or in confinement on the premises of the employer. |  |
| - Non-Discrimination and Equal Opportunity | The Consultant shall not make decisions relating to the employment or treatment of Experts on the basis of personal characteristics unrelated to inherent job requirements. The Consultant shall base the employment of Experts on the principle of equal opportunity and fair treatment, and shall not discriminate with respect to any aspects of the employment relationship. |  |
| - Health and safety obligations | The Consultant, including its Subconsultants shall comply, with all applicable health and safety regulations, laws, guidelines, and any other requirements stated in Appendix A. |  |
| - Force Majeure |  |  |
| a. Definition | For the purposes of this Contract, “Force Majeure” means an event which is beyond the reasonable control of a Party, is not foreseeable, is unavoidable, and makes a Party’s performance of its obligations hereunder impossible or so impractical as reasonably to be considered impossible under the circumstances, and subject to those requirements, includes, but is not limited to, war, riots, civil disorder, earthquake, fire, explosion, storm, flood or other adverse weather conditions, strikes, lockouts or other industrial action confiscation or any other action by Government agencies. Force Majeure shall not include (i) any event which is caused by the negligence or intentional action of a Party or such Party’s Experts, Sub-consultants or agents or employees, nor (ii) any event which a diligent Party could reasonably have been expected to both take into account at the time of the conclusion of this Contract, and avoid or overcome in the carrying out of its obligations hereunder. Force Majeure shall not include insufficiency of funds or failure to make any payment required hereunder. |  |
| b. No Breach of Contract | The failure of a Party to fulfil any of its obligations hereunder shall not be considered to be a breach of, or default under, this Contract insofar as such inability arises from an event of Force Majeure, provided that the Party affected by such an event has taken all reasonable precautions, due care and reasonable alternative measures, all with the objective of carrying out the terms and conditions of this Contract. |  |
| c. Measures to be Taken | A Party affected by an event of Force Majeure shall continue to perform its obligations under the Contract as far as is reasonably practical, and shall take all reasonable measures to minimize the consequences of any event of Force Majeure. A Party affected by an event of Force Majeure shall notify the other Party of such event as soon as possible, and in any case not later than fourteen (14) calendar days following the occurrence of such event, providing evidence of the nature and cause of such event, and shall similarly give written notice of the restoration of normal conditions as soon as possible. Any period within which a Party shall, pursuant to this Contract, complete any action or task, shall be extended for a period equal to the time during which such Party was unable to perform such action as a result of Force Majeure. During the period of their inability to perform the Services as a result of an event of Force Majeure, the Consultant, upon instructions by the Client, shall either: (a) demobilize, in which case the Consultant shall be reimbursed for additional costs they reasonably and necessarily incurred, and, if required by the Client, in reactivating the Services; or (b) continue with the Services to the extent reasonably possible, in which case the Consultant shall continue to be paid under the terms of this Contract and be reimbursed for additional costs reasonably and necessarily incurred. In the case of disagreement between the Parties as to the existence or extent of Force Majeure, the matter shall be settled according to Clauses CC 30 & 31. |  |
| - Suspension | The Client may, by written notice of suspension to the Consultant, suspend part or all payments to the Consultant hereunder if the Consultant fails to perform any of its obligations under this Contract, including the carrying out of the Services, provided that such notice of suspension (i) shall specify the nature of the failure, and (ii) shall request the Consultant to remedy such failure within a period not exceeding thirty (30) calendar days after receipt by the Consultant of such notice of suspension. |  |
| - Termination | This Contract may be terminated by either Party as per provisions set up below: |  |
| a. By the Client | 20.1.1. The Client may terminate this Contract in case of the occurrence of any of the events specified in paragraphs (a) through (f) of this Clause. In such an occurrence the Client shall give at least thirty (30) calendar days’ written notice of termination to the Consultant in case of the events referred to in (a) through (d); at least sixty (60) calendar days’ written notice in case of the event referred to in (e); and at least five (5) calendar days’ written notice in case of the event referred to in (f): - If the Consultant fails to remedy a failure in the performance of its obligations hereunder, as specified in a notice of suspension pursuant to Clause CC 19; - If the Consultant becomes (or, if the Consultant consists of more than one entity, if any of its members becomes) insolvent or bankrupt or enter into any agreements with their creditors for relief of debt or take advantage of any law for the benefit of debtors or go into liquidation or receivership whether compulsory or voluntary; - If the Consultant fails to comply with any final decision reached as a result of arbitration proceedings pursuant to CC 31; - If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) calendar days; - If the Client, in its sole discretion and for any reason whatsoever, decides to terminate this Contract; - If the Consultant fails to confirm availability of Key Experts as required in Clause CC 2.1. 20.1.2. Furthermore, if the Client determines that the Consultant has engaged in Fraud and Corruption, as defined in paragraph 2.2 a of Attachment 1 to the CC, in competing for or in executing the Contract, then the Client may, after giving fourteen (14) calendar days written notice to the Consultant, terminate the Consultant's employment under the Contract. |  |
| b. By the Consultant | 20.1.3. The Consultant may terminate this Contract, by not less than thirty (30) calendar days’ written notice to the Client, in case of the occurrence of any of the events specified in paragraphs (a) through (d) of this Clause. - If the Client fails to pay any money due to the Consultant pursuant to this Contract and not subject to dispute pursuant to CC 2.1 within forty-five (45) calendar days after receiving written notice from the Consultant that such payment is overdue. - If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) calendar days. - If the Client fails to comply with any final decision reached as a result of arbitration pursuant to CC 31. - If the Client is in material breach of its obligations pursuant to this Contract and has not remedied the same within forty-five (45) days (or such longer period as the Consultant may have subsequently approved in writing) following the receipt by the Client of the Consultant’s notice specifying such breach. |  |
| c. Cessation of Rights and Obligations | 20.1.4. Upon termination of this Contract pursuant to Clauses CC 20 hereof, or upon expiration of this Contract pursuant to CC 2.1, all rights and obligations of the Parties hereunder shall cease, except (i) such rights and obligations as may have accrued on the date of termination or expiration, (ii) the obligation of confidentiality set forth in CC 6, (iii) the Consultant’s obligation to permit inspection, copying and auditing of their accounts and records set forth in CC 8 and to cooperate and assist in any inspection or investigation, and (iv) any right which a Party may have under the Applicable Law. |  |
| d. Cessation of Services | 20.1.5. Upon termination of this Contract by notice of either Party to the other pursuant to Clauses CC 20a or CC 20b, the Consultant shall, immediately upon dispatch or receipt of such notice, take all necessary steps to bring the Services to a close in a prompt and orderly manner and shall make every reasonable effort to keep expenditures for this purpose to a minimum. With respect to documents prepared by the Consultant and equipment and materials furnished by the Client, the Consultant shall proceed as provided, respectively, by Clauses CC 12 or CC 13. |  |
| e. Payment upon Termination | 20.1.6. Upon termination of this Contract, the Client shall make the following payments to the Consultant: - payment for Services satisfactorily performed prior to the effective date of termination; and - in the case of termination pursuant to paragraphs (d) and (e) of CC 20.1.1, reimbursement of any reasonable cost incidental to the prompt and orderly termination of this Contract, including the cost of the return travel of the Experts. |  |

B.  Consultant’s Experts and Sub-Consultants

| - Description of Key Experts, Working Hours, Overtime, etc. | The title, agreed job description, minimum qualification and estimated period of engagement to carry out the Services of each of the Consultant’s Key Experts are described in Appendix B. [add the following in case of time-based contract otherwise delete] ### Working hours and holidays for Experts are set forth in Appendix B. To account for travel time to/from the Client’s country, experts carrying out Services inside the Client’s country shall be deemed to have commenced or finished work in respect of the Services such number of days before their arrival in, or after their departure from, the Client’s country as is specified in Appendix B. ### The Experts shall not be entitled to be paid for overtime nor to take paid sick leave or vacation leave and the Consultant’s remuneration shall be deemed to cover these items. - Any taking of leave by Key Experts shall be subject to the prior approval by the Consultant who shall ensure that absence for leave purposes will not delay the progress and or impact adequate supervision of the Services. |
| --- | --- |
| - Replacement of Key Experts | Except as the Client may otherwise agree in writing, no changes shall be made in the Key Experts. Notwithstanding the above, the substitution of Key Experts during Contract execution may be considered only based on the Consultant’s written request and due to circumstances outside the reasonable control of the Consultant, including but not limited to death or medical incapacity. In such case, the Consultant shall forthwith provide as a replacement, a person of equivalent or better qualifications and experience, and at the same rate of remuneration. |
| - Removal of Experts or Sub-consultants and Approval of Additional Experts | ### The Consultant shall have a code of conduct for the Experts. - The Consultant shall take all necessary measures to ensure that each Expert is made aware of the code of conduct including specific behaviours that are prohibited as stated in CC 23.2, and understands the consequences of engaging in such prohibited behaviours. If the Client finds that any of the Experts or Sub-consultant: - persists in any misconduct or lack of care; - carries out duties incompetently or negligently; - fails to comply with any provision of the Contract; - based on reasonable evidence, is determined to have engaged in Fraud and Corruption during the execution of the Services; - engages in Sexual Harassment, which means unwelcome sexual advances, requests for sexual favors, and other verbal or physical conduct of a sexual nature with other Experts, or Client’s Personnel; - engages in Sexual Exploitation, which means any actual or attempted abuse of position of vulnerability, differential power or trust, for sexual purposes, including, but not limited to, profiting monetarily, socially or politically from the sexual exploitation of another; - engages in Sexual Abuse, which means the actual or threatened physical intrusion of a sexual nature, whether by force or under unequal or coercive conditions; or - engages in any form of sexual activity with individuals under the age of 18, except in case of pre-existing marriage - the Consultant shall, at the Client’s written request, provide a replacement. In the event that any of Key Experts, Non-Key Experts or Sub-consultants is found by the Client to be incompetent or incapable in discharging assigned duties, the Client, specifying the grounds, therefore, may request the Consultant to provide a replacement. Any replacement of the removed Experts or Sub-consultants shall possess better qualifications and experience and shall be acceptable to the Client. The Consultant shall bear all costs arising out of or incidental to any removal and/or replacement of such Experts. |
|  | [Delete in case of Lumpsum Contract] - Approval of Additional Experts ### If during execution of the Contract, additional Key Experts are required to carry out the Services, the Consultant shall submit to the Client for review and approval a copy of their Curricula Vitae (CVs). - The rate of remuneration payable to such new additional Key Experts shall be based on the rates for other Key Experts position which require similar qualifications and experience. |

C.  Obligations of the Client

| - Assistance and Exemptions | The Client shall use its best efforts to assist the Consultants, as specified in CC 2.8. |  |
| --- | --- | --- |
| - Access to sites | The Client warrants that the Consultant shall have, free of charge, unimpeded access to the sites in respect of which access is required for the performance of the Services. The Client will be responsible for any damage to the sites or any property thereon resulting from such access and will indemnify the Consultant and each of the experts in respect of liability for any such damage, unless such damage is caused by the wilful default or negligence of the Consultant or any Sub-consultants or the Experts of either of them. |  |
| - Change in the Applicable Law Related to Taxes and Duties | If, after the date of this Contract, there is any change in the applicable law in the Client’s country with respect to taxes and duties which increases or decreases the cost incurred by the Consultant in performing the Services, then the remuneration and reimbursable expenses otherwise payable to the Consultant under this Contract shall be increased or decreased accordingly by agreement between the Parties hereto, and corresponding adjustments shall be made to the Contract price. |  |
| - Services, Facilities and Property of the Client | The Client shall make available to the Consultant and the Experts, for the purposes of the Services and free of any charge, the services, facilities and property described in the Terms of Reference in Appendix A at the times and in the manner specified in that appendix. |  |
| - Counterpart Personnel | The Client shall make available to the Consultant free of charge such professional and support counterpart personnel, to be nominated by the Client with the Consultant’s advice, if specified in Appendix A. Professional and support counterpart personnel, excluding Client’s liaison personnel, shall work under the exclusive direction of the Consultant. The Client shall not unreasonably refuse to replace any member of the counterpart personnel that fails to perform its duties adequately. |

D.  Fairness and Good Faith

| - Good Faith | The Parties undertake to act in good faith with respect to each other’s rights under this Contract and to adopt all reasonable measures to ensure the realization of the objectives of this Contract. |
| --- | --- |

E.  Settlement of Disputes

| - Amicable Settlement | The Parties shall seek to resolve any dispute amicably by mutual consultation. If either Party objects to any action or inaction of the other Party, the objecting Party may file a written Notice of Dispute to the other Party providing in detail the basis of the dispute. The Party receiving the Notice of Dispute will consider it and respond in writing within fourteen (14) days after receipt. If that Party fails to respond within fourteen (14) days, or the dispute cannot be amicably settled within fourteen (14) days following the response of that Party, CC 31 shall apply. |
| --- | --- |
| - Dispute Resolution | Any dispute between the Parties arising under or related to this Contract that cannot be settled amicably may be referred to by either Party to arbitration. [(a) shall be retained in the case of a Contract with a foreign Consultant and (b) shall be retained in the case of a Contract with a consultant who is national of the Client’s Country.] - If the Parties fail to agree on the appointment of a sole arbitrator within thirty (30) days after receipt by the other Party of the proposal of a name for such an appointment from the Party who initiated the proceedings, either Party may apply to the appointing authority specified in CC 2.9 to appoint a sole arbitrator. - Rules of Procedure. Except as otherwise stated herein, arbitration proceedings shall be conducted in accordance with the rules of procedure for arbitration of the United Nations Commission on International Trade Law (UNCITRAL) as in force on the date of this Contract. - The decision of the sole arbitrator shall be final and binding and shall be enforceable in any court of competent jurisdiction, and the Parties hereby waive any objections to or claims of immunity in respect of such enforcement. - In the case of a dispute between the Client and a Consultant who is a national of the Client’s Country, the dispute shall be referred to adjudication or arbitration in accordance with the laws of the Client’s Country. |

II. Conditions of Contract

Attachment 1

Fraud and Corruption

(Text in this Attachment shall not be modified)

- Purpose

  - The Bank’s Anti-Corruption Guidelines and this annex apply with respect to procurement under Bank Investment Project Financing operations.

- Requirements

- The Bank requires that Borrowers (including beneficiaries of Bank financing); bidders (applicants/proposers), consultants, contractors and suppliers; any sub-contractors, sub-consultants, service providers or suppliers; any agents (whether declared or not); and any of their personnel, observe the highest standard of ethics during the procurement process, selection and contract execution of Bank-financed contracts, and refrain from Fraud and Corruption.

- To this end, the Bank:

- Defines, for the purposes of this provision, the terms set forth below as follows:

- “corrupt practice” is the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence improperly the actions of another party;

- “fraudulent practice” is any act or omission, including misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain financial or other benefit or to avoid an obligation;

- “collusive practice” is an arrangement between two or more parties designed to achieve an improper purpose, including to influence improperly the actions of another party;

- “coercive practice” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party;

- “obstructive practice” is:

- deliberately destroying, falsifying, altering, or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a Bank investigation into allegations of a corrupt, fraudulent, coercive, or collusive practice; and/or threatening, harassing, or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or

- acts intended to materially impede the exercise of the Bank’s inspection and audit rights provided for under paragraph 2.2 e. below.

- Rejects a proposal for award if the Bank determines that the firm or individual recommended for award, any of its personnel, or its agents, or its sub-consultants, sub-contractors, service providers, suppliers and/ or their employees, has, directly or indirectly, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question;

- In addition to the legal remedies set out in the relevant Legal Agreement, may take other appropriate actions, including declaring misprocurement, if the Bank determines at any time that representatives of the Borrower or of a recipient of any part of the proceeds of the loan engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices during the procurement process, selection and/or execution of the contract in question,  without the Borrower having taken timely and appropriate action satisfactory to the Bank to address such practices when they occur, including by failing to inform the Bank in a timely manner at the time  they knew of the practices;

- Pursuant to the Bank’s Anti- Corruption Guidelines and in accordance with the Bank’s prevailing sanctions policies and procedures, may sanction a firm or individual, either indefinitely or for a stated period of time, including by publicly declaring such firm or individual ineligible (i) to be awarded or otherwise benefit from a Bank-financed contract, financially or in any other manner; (ii) to be a nominated sub-contractor, consultant, manufacturer or supplier, or service provider of an otherwise eligible firm being awarded a Bank-financed contract; and (iii) to receive the proceeds of any loan made by the Bank or otherwise to participate further in the preparation or implementation of any Bank-financed project;

- Requires that a clause be included in bidding/request for proposals documents and in contracts financed by a Bank loan, requiring (i) bidders (applicants/proposers), consultants, contractors, and suppliers, and their sub-contractors, sub-consultants, service providers, suppliers, agents personnel, permit the Bank to inspect all accounts, records and other documents relating to the  procurement process, selection and/or contract execution,, and to have them audited by auditors appointed by the Bank.

- Appendices

Appendix A – Terms of Reference

[This Appendix shall include the final Terms of Reference (TORs) worked out by the Client and the Consultant during the negotiations; dates for completion of various tasks; location of performance for different tasks; detailed reporting requirements and list of deliverables against which the payments to the Consultant will be made (for Lump-Sum contracts); Client’s input, including counterpart personnel assigned by the Client to work on the Consultant’s team; specific tasks or actions that require prior approval by the Client.

………………………………………………………………………………………………

Select either option 1 (for Lump-Sum contracts) or Option 2 (for Time- Based Contracts)

[Option 1- Lump-Sum Contracts

Appendix C – Breakdown of Contract Price

[Insert the table with the unit rates to arrive at the breakdown of the lump-sum price. The table shall be based on of the Consultant’s Proposal and reflect any changes agreed at the Contract negotiations, if any.]

[Option 2- Time-Based Contracts

Appendix C – Remuneration Cost Estimates

Monthly rates for the Experts:

[Insert the table with the remuneration rates. The table shall be based on the Consultant’s Proposal and reflect any changes agreed at the Contract negotiations, if any.]

=====================================================================================

The agreed remuneration rates shall be stated in the attached Model Form I. This form shall be prepared on the basis of “Consultants’ Representations regarding Costs and Charges” submitted by the Consultant to the Client prior to the Contract’s negotiations.

Should these representations be found by the Client (either through inspections or audits pursuant to CC 8.2 or through other means) to be materially incomplete or inaccurate, the Client shall be entitled to introduce appropriate modifications in the remuneration rates affected by such materially incomplete or inaccurate representations.  Any such modification shall have retroactive effect and, in case remuneration has already been paid by the Client before any such modification, (i) the Client shall be entitled to offset any excess payment against the next monthly payment to the Consultants, or (ii) if there are no further payments to be made by the Client to the Consultants, the Consultants shall reimburse to the Client any excess payment within thirty (30) days of receipt of a written claim of the Client.  Any such claim by the Client for reimbursement must be made within twelve (12) calendar months after receipt by the Client of a final report and a final statement approved by the Client.

Appendix C’ – REIMBURSABLE EXPENSES COST ESTIMATE (applies only to Time-Based Contracts; Delete for LUMP-SUM Contracts)

1. [Insert the table with the reimbursable expenses rates. The table shall be based on the Consultant’s Proposal and reflect any changes agreed at the Contract negotiations, if any.

2. All reimbursable expenses shall be reimbursed at actual cost, unless otherwise explicitly provided in this Appendix, and in no event shall reimbursement be made in excess of the Contract amount. ]

Appendix D - Form of Advance Payments Guarantee

[See CC 2.1]

{Guarantor letterhead or SWIFT identifier code}

Bank Guarantee for Advance Payment

Guarantor: ___________________ [insert commercial Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	_________________ [insert Name and Address of Client]

Date:	____________[insert date]____

ADVANCE PAYMENT GUARANTEE No.:	___________[insert number]______

We have been informed that ____________ [name of Consultant or a name of the Joint Venture, same as appears on the signed Contract] (hereinafter called "the Consultant") has entered into Contract No. _____________ [reference number of the contract] dated ___[insert date]_________ with the Beneficiary, for the provision of __________________ [brief description of Services] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum of ___________ [insert amount in figures] (                       ) [amount in words] is to be made against an advance payment guarantee.

At the request of the Consultant, we, as Guarantor, hereby irrevocably undertake to pay the Beneficiary any sum or sums not exceeding in total an amount of ___________ [amount in figures] (                       ) [amount in words]1 upon receipt by us of the Beneficiary’s complying demand  supported by the Beneficiary’s a written statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating that the Consultant is  in breach of its obligation under the Contract because the Consultant:

(a)   	has failed to repay the advance payment in accordance with the Contract conditions, specifying the amount which the Consultant has failed to repay;

(b)	has used the advance payment for purposes other than toward providing the Services under the Contract.

It is a condition for any claim and payment under this guarantee to be made that the advance payment referred to above must have been received by the Consultant on their account number ___________ at _________________ [name and address of bank].

The maximum amount of this guarantee shall be progressively reduced by the amount of the advance payment repaid by the Consultant as indicated in certified statements or invoices marked as “paid” by the Client which shall be presented to us.  This guarantee shall expire, at the latest, upon our receipt of the payment certificate or paid invoice indicating that the Consultant has made full repayment of the amount of the advance payment, or on the __ day of _[month]__________, [year]__,2  whichever is earlier.  Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 revision, ICC Publication No. 758.

_____________________

[signature(s)]

{Note:	All italicized text is for indicative purposes only to assist in preparing this form and shall be deleted from the final product.}

For the avoidance of doubt, a sanctioned party’s ineligibility to be awarded a contract shall include, without limitation, (i) applying for pre-qualification, expressing interest in a consultancy, and bidding, either directly or as a nominated sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider, in respect of such contract, and (ii) entering into an addendum or amendment introducing a material modification to any existing contract.

A nominated sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider (different names are used depending on the particular bidding document) is one which has been: (i) included by the bidder in its pre-qualification application or bid because it brings specific and critical experience and know-how that allow the bidder to meet the qualification requirements for the particular bid; or (ii) appointed by the Borrower.

Inspections in this context usually are investigative (i.e., forensic) in nature.  They involve fact-finding activities undertaken by the Bank or persons appointed by the Bank to address specific matters related to investigations/audits, such as evaluating the veracity of an allegation of possible Fraud and Corruption, through the appropriate mechanisms.  Such activity includes but is not limited to: accessing and examining a firm's or individual's financial records and information, and making copies thereof as relevant; accessing and examining any other documents, data and information (whether in hard copy or electronic format) deemed relevant for the investigation/audit, and making copies thereof as relevant; interviewing staff and other relevant individuals; performing physical inspections and site visits; and obtaining third party verification of information.

1	The Guarantor shall insert an amount representing the amount of the advance payment and denominated either in the currency(ies) of the advance payment as specified in the Contract, or in a freely convertible currency acceptable to the Client.

2	Insert the expected expiration date. In the event of an extension of the time for completion of the Contract, the Client would need to request an extension of this guarantee from the Guarantor.  Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Client might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Client’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”