| # SOLICITATION/CONTRACT/ORDER FOR COMMERCIAL ITEMS OFFEROR TO COMPLETE BLOCKS 12, 17, 23, 24, & 30 |  |  |  |  |  |  |  |  |  |  |  | 1. REQUISITION NUMBER PR7175028 |  |  | PAGE 1 OF 38 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2. CONTRACT NO. |  | 3. AWARD/EFFECTIVE DATE |  |  |  |  | 4. ORDER NUMBER |  |  |  |  | 5. SOLICITATION NUMBER 19CA4518Q0005 |  |  | 6.SOLICITATION ISSUE DATE March 22, 2018 |  |  |  |  |
| 7. FOR SOLICITATION INFORMATION CALL |  | a. NAME Elias Koutavas – Procurement Agent |  |  |  |  |  |  |  |  |  | b. TELEPHONE NUMBER(No collect calls) 514-908-3638 |  |  | 8. OFFER DUE DATE/ LOCAL TIME April 10, 2018 NLT 12:00 P.M. |  |  |  |  |
| 9. ISSUED BY CODE |  |  |  |  |  |  |  | 10. THIS ACQUISITION IS |  |  |  |  |  |  |  |  |  |  |  |
| U.S. Consulate General Management Officer 315, Place D’Youville, Suite 500 Ottawa, ON K1P 5T1 |  |  |  |  |  |  |  | UNRESTRICTED SET ASIDE: % FOR SMALL BUSINESS EMERGING SMALL BUSINESS |  |  |  |  |  |  |  |  |  |  |  |
| Montreal, QC H2Y 0A4 |  |  |  |  |  |  |  | HUBZONE SMALL BUSINESS SMALL BUSINESS |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | SERVICE-DISABLED VETERAN OWNED 8(A) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | NAICS: SIZE STD: |  |  |  |  |  |  |  |  |  |  |  |
| 11. DELIVERY FOR FOB |  |  |  |  |  | 12. DISCOUNT TERMS |  | 13a. THIS CONTRACT IS A RATED ORDER UNDER DPAS (15 CFR 700) |  |  |  |  |  |  |  |  |  |  |
| DESTINATION UNLESS BLOCK IS MARKED SEE SCHEDULE |  |  |  |  |  |  |  | 13b. RATING |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | 14. METHOD OF SOLICITATION RFQ IFB RFP |  |  |  |  |  |  |  |  |  |  |
| 15. DELIVER TO: |  |  |  | Code |  |  |  | 16. Administered by: |  |  |  |  |  |  |  |  |  |  |  |  |
| AMERICAN CONSULATE GENERAL MONTREAL, QUEBEC 315 Place d Youville, Suite 500., ATTN: MGT/GSO MONTREAL QC H2Y 0A4 CANADA |  |  |  |  |  |  |  | Block 31 |  |  |  |  |  |  |  |  |  |  |  |  |
| 17.a. CONTRACTOR/OFFEROR CODE FACILITY CODE TELEPHONE NO: |  |  |  |  |  |  |  | 18a. PAYMENT WILL BE MADE BY Charleston Financial Center |  |  |  |  |  |  |  |  |  |  |  |
| 17b CHECK IF REMITTANCE IS DIFFERENT AND PUT SUCH ADDRESS IN OFFER |  |  |  |  |  |  |  | 18b. SUBMIT INVOICES TO ADDRESS SHOWN IN BLOCK 18a UNLESS BLOCK BELOW IS CHECKED SEE ADDENDUM |  |  |  |  |  |  |  |  |  |  |  |
| 19. ITEM NO. | 20. SCHEDULE OF SUPPLIES/SERVICES |  |  |  |  |  |  |  |  | 21. QUANTITY |  |  | 22. UNIT | 23. UNIT PRICE |  | 24. AMOUNT |  |  |  |
|  | See Section 1, The Schedule (Use Reverse and/or Attach Additional Sheets as Necessary) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 25. ACCOUNTING AND APPROPRIATION DATA |  |  |  |  |  |  |  |  |  |  |  |  |  | 26. TOTAL AWARD AMOUNT (For Govt. Use Only) |  |  |  |  |  |
| 27a.SOLICITATION INCORPORATES BY REFERENCE FAR 52.212-1, 52.212-4. FAR 52.212-3 AND 52.212-5 ARE ATTACHED. ADDENDA ARE ARE NOT ATTACHED. 27b.CONTRACT/PURCHASE ORDER INCORPORATES BY REFERENCE FAR 52.212-4. FAR 52.212-5 IS ATTACHED. ADDENDA ARE ARE NOT ATTACHED. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 28. CONTRACTOR IS REQUIRED TO SIGN THIS DOCUMENT AND RETURN ____ COPIES TO ISSUING OFFICE. CONTRACTOR AGREES TO FURNISH AND DELIVER ALL ITEMS SET FORTH OR OTHERWISE IDENTIFIED ABOVE AND ON ANY ADDITIONAL SHEETS SUBJECT TO THE TERMS AND CONDITIONS SPECIFIED HEREIN. |  |  |  |  |  |  |  |  |  |  | 29. AWARD OF CONTRACT: REF. _________________ OFFER DATED _______________. YOUR OFFER ON SOLICITATION (BLOCK 5), INCLUDING ANY ADDITIONS OR CHANGES WHICH ARE SET FORTH HEREIN, IS ACCEPTED AS TO ITEMS: |  |  |  |  |  |  |  |  |
| 30a. SIGNATURE OF OFFEROR/CONTRACTOR |  |  |  |  |  |  |  |  | 31a. UNITED STATES OF AMERICA (SIGNATURE OF CONTRACTING OFFICER) |  |  |  |  |  |  |  |  |  |  |
| 30b. NAME AND TITLE OF SIGNER (TYPE OR PRINT) |  |  |  |  |  | 30c. DATE SIGNED |  |  | 31b. NAME OF CONTRACTING OFFICER (Type or Print) |  |  |  |  |  |  |  | 31c. DATE SIGNED |  |  |

STANDARD FORM 1449 (REV. 2/2012) BACK

| 19. ITEM NO. |  |  |  | 20. SCHEDULE OF SUPPLIES/SERVICES |  |  |  |  |  | 21. QUANTITY | 22. UNIT | 23. UNIT PRICE |  | 24. AMOUNT |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 32a. QUANTITY IN COLUMN 21 HAS BEEN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RECEIVED INSPECTED ACCEPTED, AND CONFORMS TO THE CONTRACT, EXCEPT AS NOTED: ____________________________ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 32b. SIGNATURE OF AUTHORIZED GOVERNMENT REPRESENTATIVE |  |  |  |  |  |  | 32c. DATE |  | 32d. PRINTED NAME AND TITLE OF AUTHORIZED GOVERNMENT REPRESENTATIVE |  |  |  |  |  |  |
| 32e. MAILING ADDRESS OF AUTHORIZED GOVERNMENT REPRESENTATIVE |  |  |  |  |  |  |  |  | 32f. TELEPHONE NUMBER OF AUTHORIZED GOVERNMENT REPRESENTATIVE 32g. E-MAIL OF AUTHORIZED GOVERNMENT REPRESENTATIVE |  |  |  |  |  |  |
| 33. SHIP NUMBER |  |  |  |  | 34. VOUCHER NUMBER | 35. AMOUNT VERIFIED CORRECT FOR |  |  | 36. PAYMENT |  |  |  |  |  | 37. CHECK NUMBER |
|  | PARTIAL |  | FINAL |  |  |  |  |  | COMPLETE PARTIAL FINAL |  |  |  |  |  |  |
| 38. S/R ACCOUNT NO. |  |  |  |  | 39. S/R VOUCHER NO. | 40. PAID BY |  |  |  |  |  |  |  |  |  |
| 41.a. I CERTIFY THIS ACCOUNT IS CORRECT AND PROPER FOR PAYMENT |  |  |  |  |  |  |  | 42a. RECEIVED BY (PRINT) |  |  |  |  |  |  |  |
| 41b. SIGNATURE AND TITLE OF CERTIFYING OFFICER |  |  |  |  |  | 41C. DATE |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | 42b. RECEIVED AT (Location) |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | 42c. DATE REC’D (YY/MM/DD) |  |  |  |  | 42d. TOTAL CONTAINERS |  |  |

TABLE OF CONTENTS

- PRICE

- SCOPE OF WORK

- PACKAGING AND MARKING

- INSPECTION AND ACCEPTANCE

- DELIVERIES OR PERFORMANCE

- ADMINISTRATIVE DATA

- SPECIAL REQUIREMENTS

- CLAUSES

- LIST OF ATTACHMENTS

- QUOTATION INFORMATION

- EVALUATION CRITERIA

- REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF OFFERORS OR QUOTERS

Attachments:

Attachment 1:  Sample Letter of Bank Guaranty

Attachment 2:  Breakdown of Price by Divisions of Specifications

Attachment 3:  Specifications

Attachment 4:  DS-7673, Canada Authority for Release of Information Attachment    Attachment 5:   List of Holidays

REQUEST FOR QUOTATIONS - CONSTRUCTION

## A. PRICE

The Contractor shall complete all roof repair work, including furnishing all labor, materials, tools, transportation, equipment, supervision and services required under this purchase order for the following firm fixed price and within the time specified.  This price shall include all labor, materials, overhead and profit.

## A.1   VALUE ADDED TAX

VALUE ADDED TAX (VAT).  The Contractor shall include VAT as a separate charge on the Invoice and as a separate line item in Section B.

## A.2  CGR Roof Repairs  (See Attachment 3)

Total Price (including all labor, materials, overhead and profit)    CAD$ ______________

GST/QST	 	 	 	 	 	 	 CAD$ ______________

Total A.2 -- 	 	 	 	 	 	 	CAD$ ______________

## B.  SCOPE OF WORK

The character and scope of the work are set forth in the contract under Attachment 3, Specification.  The Contractor shall furnish and install all materials required by this contract, except as stated.

In case of differences between small and large-scale drawings, the latter will govern.  Where a portion of the work is drawn in detail and the remainder of the work is indicated in outline, the parts drawn in detail shall apply also to all other portions of the work.

C. PACKAGING AND MARKING

(Reserved)

## D.  INSPECTION AND ACCEPTANCE

The COR, or his/her authorized representatives, will inspect from time to time the services being performed and the supplies furnished to determine whether work is being performed in a satisfactory manner, and that all supplies are of acceptable quality and standards.

The Contractor shall be responsible for any countermeasures or corrective action, within the scope of this contract, which may be required by the Contracting Officer as a result of such inspection.

### D.1  SUBSTANTIAL COMPLETION

(a) "Substantial Completion" means the stage in the progress of the work as determined and certified by the Contracting Officer in writing to the Contractor, on which the work (or a portion designated by the Government) is sufficiently complete and satisfactory.  Substantial completion means that the property may be occupied or used for the purpose for which it is intended, and only minor items such as touch-up, adjustments, and minor replacements or installations remain to be completed or corrected which:

- do not interfere with the intended occupancy or utilization of the work, and

- can be completed or corrected within the time period required for final completion.

(b) The "date of substantial completion" means the date determined by the Contracting Officer or authorized Government representative as of which substantial completion of the work has been achieved.

Use and Possession upon Substantial Completion - The Government shall have the right to take possession of and use the work upon substantial completion.  Upon notice by the Contractor that the work is substantially complete (a Request for Substantial Completion) and an inspection by the Contracting Officer or an authorized Government representative (including any required tests), the Contracting Officer shall furnish the Contractor a Certificate of Substantial Completion.  The certificate will be accompanied by a Schedule of Defects listing items of work remaining to be performed, completed or corrected before final completion and acceptance.  Failure of the Contracting Officer to list any item of work shall not relieve the Contractor of responsibility for complying with the terms of the contract.  The Government's possession or use upon substantial completion shall not be deemed an acceptance of any work under the contract.

### D.2  FINAL COMPLETION AND ACCEPTANCE

D.2.1  "Final completion and acceptance" means the stage in the progress of the work as determined by the Contracting Officer and confirmed in writing to the Contractor, at which all work required under the contract has been completed in a satisfactory manner, subject to the discovery of defects after final completion, and except for items specifically excluded in the notice of final acceptance.

D.2.2  The "date of final completion and acceptance" means the date determined by the Contracting Officer when final completion of the work has been achieved, as indicated by written notice to the Contractor.

D.2.3  FINAL INSPECTION AND TESTS.  The Contractor shall give the Contracting Officer at least five (5) days advance written notice of the date when the work will be fully completed and ready for final inspection and tests.  Final inspection and tests will be started not later than the date specified in the notice unless the Contracting Officer determines that the work is not ready for final inspection and so informs the Contractor.

D.2.4  FINAL ACCEPTANCE.  If the Contracting Officer is satisfied that the work under the contract is complete (with the exception of continuing obligations), the Contracting Officer shall issue to the Contractor a notice of final acceptance and make final payment upon:

- Satisfactory completion of all required tests,

- A final inspection that all items by the Contracting Officer listed in the Schedule of Defects have  been completed or corrected and that the work is finally complete (subject to the discovery of defects after final completion), and

- Submittal by the Contractor of all documents and other items required upon completion of the work, including a final request for payment (Request for Final Acceptance).

## E.  DELIVERIES OR PERFORMANCE

52.211-10  COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK  (APR 1984)

The Contractor shall be required to:

- commence work under this contract within  10 calendar days after the date the

Contractor receives the notice to proceed,

- prosecute the work diligently, and,

- complete the entire work ready for use not later than 30 calendar days after receipt of the Notice to Proceed (NTP).

The time stated for completion shall include final cleanup of the premises and completion of punch list items.

52.211-12 LIQUIDATED DAMAGES - CONSTRUCTION (SEP 2000)

- If the Contractor fails to complete the work within the time specified in the contract, or any extension, the Contractor shall pay liquidated damages to the Government in the amount of  $135.00 for each calendar day of delay  until the work is completed or accepted.

- If the Government terminates the Contractor’s right to proceed, liquidated damages will continue to accrue until the work is completed.  These liquidated damages are in addition to excess costs of repurchase under the Default clause.

CONTRACTOR'S SUBMISSION OF CONSTRUCTION SCHEDULES

- The time for submission of the schedules referenced in FAR 52.236-15, "Schedules for Construction Contracts", paragraph (a), is hereby modified to reflect the due date for submission as “ten  (10) calendar days after receipt of the Notice of Award”.

- These schedules shall include the time by which shop drawings, product data, samples and other submittals required by the contract will be submitted for approval.

- The Contractor shall revise such schedules (1) to account for the actual progress of the work, (2) to reflect approved adjustments in the performance schedule, and (3) as required by the Contracting Officer to achieve coordination with work by the Government and any separate contractors used by the Government.  The Contractor shall submit a schedule, which sequences work so as to minimize disruption at the job site.

- All deliverables shall be in the English language and any system of dimensions (English or metric) shown shall be consistent with that used in the contract.  No extension of time shall be allowed due to delay by the Government in approving such deliverables if the Contractor has failed to act promptly and responsively in submitting its deliverables.  The Contractor shall identify each deliverable as required by the contract.

- Acceptance of Schedule:  When the Government has accepted any time schedule; it shall be binding upon the Contractor.  The completion date is fixed and may be extended only by a written contract modification signed by the Contracting Officer.  Acceptance or approval of any schedule or revision thereof by the Government shall not:

  - Extend the completion date or obligate the Government to do so,

  - Constitute acceptance or approval of any delay, or

  - Excuse the Contractor from or relieve the Contractor of its obligation to maintain the progress of the work and achieve final completion by the established completion date.

## NOTICE OF DELAY

If the Contractor receives a notice of any change in the work, or if any other conditions arise which are likely to cause or are actually causing delays which the Contractor believes may result in late completion of the project, the Contractor shall notify the Contracting Officer.  The Contractor’s notice shall state the  effect, if any, of such change or other conditions upon the approved schedule, and shall state in what respects, if any, the relevant schedule or the completion date should be revised.  The Contractor shall give such notice promptly, not more than ten (10) days after the first event giving rise to the delay or prospective delay. Only the Contracting Officer may make revisions to the approved time schedule.

## NOTICE TO PROCEED

- After receiving and accepting any bonds or evidence of insurance, the Contracting

Officer will provide the Contractor a Notice to Proceed.  The Contractor must then prosecute the work, commencing and completing performance not later than the time period established in the contract.

- It is possible that the Contracting Officer may elect to issue the Notice to Proceed before receipt and acceptance of any bonds or evidence of insurance.  Issuance of a Notice to Proceed by the Government before receipt of the required bonds or insurance certificates or policies shall not be a waiver of the requirement to furnish these documents.

## WORKING HOURS

All work shall be performed during regular working hours Monday to Friday, 8:00 a.m. to 5:00 p.m. excluding official Canadian and American holidays.  All planned work hours shall be submitted to and approved by the Contracting Officer’s Representative (COR) one week prior to the planned work.  The Government reserves the right to temporarily or permanently cancel permission to work outside regular hours or request alternate proposals for dates when work can be completed.

## PRECONSTRUCTION CONFERENCE

A preconstruction conference will be held within 5 calendar days after contract award to discuss the schedule, submittals, notice to proceed, mobilization and other important issues that effect construction progress.  See FAR 52.236-26, Preconstruction Conference.

| DELIVERABLES - The following items shall be delivered under this contract: |  |  |  |
| --- | --- | --- | --- |
| Description | Quantity | Deliver Date | Deliver To |
| Section G. Securities/Insurance | 1 | 10 days after award | CO |
| Section E. Construction Schedule | 1 | 10 days after award | COR |
| Section E. Preconstruction Conference | 1 | 10 days after award | COR |
| Section G. Completed Security Forms | 1 | 10 days after award | COR |
| Section F. Payment Request | 1 | Last calendar day of each month | COR |
| Section D. Request for Substantial Completion | 1 | 15 days before | COR |
|  |  | inspection |  |
| Section D. Request for Final Acceptance | 1 | 5 days before inspection | COR |

## F.  ADMINISTRATIVE DATA

652.242-70 CONTRACTING OFFICER'S REPRESENTATIVE (COR) (AUG 1999)

- The Contracting Officer may designate in writing one or more Government employees, by name  or position title, to take action for the Contracting Officer under this contract. Each designee shall be identified as a Contracting Officer’s Representative (COR). Such designation(s) shall specify the scope and limitations of the authority so delegated; provided, that the designee shall not change the terms or conditions of the contract, unless the COR is a warranted Contracting Officer and this authority is delegated in the designation.

- The COR for this contract is Mike Leger.

Payment:  The Contractor's attention is directed to Section H, 52.232-5, "Payments Under Fixed-Price Construction Contracts".  The following elaborates on the information contained in that clause.

Requests for payment, may be made no more frequently than monthly.  Payment requests shall cover the value of labor and materials completed and in place, including a prorated portion of overhead and profit.

After receipt of the Contractor's request for payment, and on the basis of an inspection of the work, the Contracting Officer shall make a determination as to the amount, which is then due.  If the Contracting Officer does not approve payment of the full amount applied for, less the retainage allowed by in 52.232-5, the Contracting Officer shall advise the Contractor as to the reasons.  Advance payment is not authorized.

The Contractor shall address invoices to:  montrealinvoices@state.gov

Under the authority of 52.232-27(a), the 14 day period identified in FAR 52.232-27(a)(1)(i)(A) is hereby changed to 30 days.

The contractor shall show Value Added Tax (GST/QST) as a separate item on invoices submitted for payment.

## G.  SPECIAL REQUIREMENTS

G.1.0  PERFORMANCE/PAYMENT PROTECTION - The Contractor shall furnish some form of payment protection as described in 52.228-13 in the amount of 50% of the contract price in Canadian dollars.

G.1.1  The Contractor shall provide the information required by the paragraph above within ten (10) calendar days after award.  Failure to timely submit the required security may result in rescinding or termination of the contract by the Government.  If the contract is terminated, the Contractor will be liable for those costs as described in FAR 52.249-10, Default (Fixed-Price Construction), which is included in this purchase order.

G.1.2  The bonds or alternate performance security shall guarantee the Contractor's execution and completion of the work within the contract time.  This security shall also guarantee the correction of any  defects after completion, the payment of all wages and other amounts payable by the Contractor under its subcontracts or for labor and materials, and the satisfaction or removal of any liens or encumbrances placed on the work.

G.1.3  The required securities shall remain in effect in the full amount required until final acceptance of the project by the Government.  Upon final acceptance, the penal sum of the performance security shall be reduced to 10% of the contract price.  The security shall remain in effect for one year after the date of final completion and acceptance, and the Contractor shall pay any premium required for the entire period of coverage.

G.2.0  INSURANCE - The Contractor is required by FAR 52.228-5, "Insurance - Work on a Government Installation" to provide whatever insurance is legally necessary.  The Contractor shall at its own expense provide and maintain during the entire performance period the following insurance amounts:

G.2.1  GENERAL LIABILITY  (includes premises/operations, collapse hazard, products, completed operations, contractual, independent contractors, broad form property damage, personal injury)

| (1) BODILY INJURY, ON OR OFF THE SITE, IN CANADIAN DOLLARS |  |
| --- | --- |
| Per Occurrence | $1,000,000.00 |
| Cumulative | $1,000,000.00 |
| (2) PROPERTY DAMAGE, ON OR OFF THE SITE, IN CANADIAN DOLLARS |  |
| Per Occurrence | $1,000,000.00 |
| Cumulative | $1,000,000.00 |

G.2.2  The foregoing types and amounts of insurance are the minimums required.  The Contractor shall obtain any other types of insurance required by local law or that are ordinarily or customarily obtained in the location of the work.  The limit of such insurance shall be as provided by law or sufficient to meet normal and customary claims.

G.2.3  The Contractor agrees that the Government shall not be responsible for personal injuries or for damages to any property of the Contractor, its officers, agents, servants, and employees, or any other person, arising from and incident to the Contractor's performance of this contract.  The Contractor shall hold harmless and indemnify the Government from any and all claims arising therefrom, except in the instance of gross negligence on the part of the Government.

G.2.4  The Contractor shall obtain adequate insurance for damage to, or theft of, materials and equipment in insurance coverage for loose transit to the site or in storage on or off the site.

G.2.5  The general liability policy required of the Contractor shall name "the United States of America, acting by and through the Department of State", as an additional insured with respect to operations

performed under this contract.

## G.3.0  DOCUMENT DESCRIPTIONS

G.3.1  SUPPLEMENTAL DOCUMENTS:  The Contracting Officer shall furnish from time to time such detailed drawings and other information as is considered necessary, in the opinion of the Contracting Officer, to interpret, clarify, supplement, or correct inconsistencies, errors or omissions in the contract documents, or to describe minor changes in the work not involving an increase in the contract price or extension of the contract time.  The Contractor shall comply with the requirements of the supplemental documents, and unless prompt objection is made by the Contractor within 20 days, their issuance shall not provide for any claim for an increase in the contract price or an extension of contract time.

G.3.1.1.  RECORD DOCUMENTS.  The Contractor shall maintain at the project site:

- a current marked set of contract drawings and specifications indicating all interpretations and clarification, contract modifications, change orders, or any other departure from the contract requirements approved by the Contracting Officer; and,

- a complete set of record shop drawings, product data, samples and other submittals as approved by the Contracting Officer.

G.3.1.2  "As-Built" Documents:  After final completion of the work, but before final acceptance   	thereof, the Contractor shall provide:

- a complete set of "as-built" drawings, based upon the record set of drawings, marked to show the details of construction as actually accomplished; and,

- record shop drawings and other submittals, in the number and form as required by the specifications.

G.4.0  LAWS AND REGULATIONS - The Contractor shall, without additional expense to the Government, be responsible for complying with all laws, codes, ordinances, and regulations applicable to the performance of the work, including those of the host country, and with the lawful orders of any governmental authority having jurisdiction.  Host country authorities may not enter the construction site without the permission of the Contracting Officer.  Unless otherwise directed by the Contracting Officer, the Contractor shall comply with the more stringent of the requirements of such laws, regulations and orders and of the contract.  In the event of a conflict between the contract and such laws, regulations and  orders, the Contractor shall promptly advise the Contracting Officer of the conflict and of the Contractor's proposed course of action for resolution by the Contracting Officer.

G.4.1  The Contractor shall comply with all local labor laws, regulations, customs and practices pertaining to labor, safety, and similar matters, to the extent that such compliance is not inconsistent with the requirements of this contract.

G.4.2  The Contractor shall give written assurance to the Contracting Officer that all subcontractors and others performing work on or for the project have obtained all requisite licenses and permits.

G.4.3  The Contractor shall submit proper documentation and evidence satisfactory to the Contracting Officer of compliance with this clause.

G.5.0  CONSTRUCTION PERSONNEL - The Contractor shall maintain discipline at the site and at all times take all reasonable precautions to prevent any unlawful, riotous, or disorderly conduct by or among those employed at the site.  The Contractor shall ensure the preservation of peace and protection of persons and property in the neighborhood of the project against such action.  The Contracting Officer may require, in writing, that the Contractor remove from the work any employee that the Contracting Officer deems incompetent, careless, insubordinate or otherwise objectionable, or whose continued employment on the project is deemed by the Contracting Officer to be contrary to the Government's interests.

G.5.1  If the Contractor has knowledge that any actual or potential labor dispute is delaying or threatens to delay the timely performance of this contract, the Contractor shall immediately give notice, including all relevant information, to the Contracting Officer.

G.5.2  After award, the Contractor has ten (10) calendar days to submit to the Contracting Officer the following requirements for the Government to conduct all necessary security checks:  (1) list of workers and supervisors assigned to this project, and (2) completed Authority for Release Information of each personnel.  The Contractor shall use the form provided under Section I, Attachment 5.

Failure to provide any of the above information may be considered grounds for rejection and/or resubmittal of the application.  Once the Government has completed the security screening and approved the applicants a badge will be provided to the individual for access to the site. This badge may be revoked at any time due to the falsification of data, or misconduct on site.

G.5.3  The Contractor shall provide an English speaking supervisor on site at all times.  This position is considered as key personnel under this purchase order.

G.6.0  MATERIALS AND EQUIPMENT - All materials and equipment incorporated into the work shall be new and for the purpose intended, unless otherwise specified.  All workmanship shall be of good quality and performed in a skillful manner that will withstand inspection by the Contracting Officer.

G.7.0  SPECIAL WARRANTIES

G.7.1  Any special warranties that may be required under the contract shall be subject to the stipulations set forth in 52.246-21, "Warranty of Construction", as long as they are not in conflict.

G.7.2  The Contractor shall obtain and furnish to the Government all information required to make any subcontractor's, manufacturer's, or supplier's guarantee or warranty legally binding and effective.  The Contractor shall submit both the information and the guarantee or warranty to the Government in sufficient time to permit the Government to meet any time limit specified in the guarantee or warranty, but not later than completion and acceptance of all work under this contract.

## G.8.0  EQUITABLE ADJUSTMENTS

Any circumstance for which the contract provides an equitable adjustment that causes a change within the meaning of paragraph (a) of the "Changes" clause shall be treated as a change under that clause; provided, that the Contractor gives the Contracting Officer prompt written notice (within 20 days) stating:

- the date, circumstances, and applicable contract clause authorizing an equitable adjustment and

- that the Contractor regards the event as a changed condition for which an equitable adjustment is allowed under the contract.

The Contractor shall provide written notice of a differing site condition within 10 calendar days of occurrence following FAR 52.236-2, Differing Site Conditions.

## G.9.0 ZONING APPROVALS AND PERMITS

The Government shall be responsible for:

‐ 	obtaining proper zoning or other land use control approval for the project

‐ 	obtaining the approval of the Contracting Drawings and Specifications

‐ 	paying fees due for the foregoing; and,

‐ 	for obtaining and paying for the initial building permits.

## H.  CLAUSES

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):  http://www.acquisition.gov/far/ or http://farsite.hill.af.mil/vffara.htm.  Please note these addresses are subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use the Department of State Acquisition website at http://www.statebuy.state.gov/ to access links to the FAR.  You may also use an internet “search engine” (for example, Google, Yahoo, Excite) to obtain the latest location of the most current FAR.

The following Federal Acquisition Regulation clause(s) is/are incorporated by reference (48 CFR CH. 1):

## CLAUSE 	TITLE AND DATE

52.202-1 	DEFINITIONS (NOV 2013)

52.204-9 	PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (JAN

2011)

52.204-10 	REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS (JULY 2013)

52.204-12  	DATA UNIVERSAL NUMBERING SYSTEM NUMBER MAINTENANCE (DEC

2012)

52.204-13  	SYSTEM FOR AWARD MANAGEMENT MAINTENANCE (JULY 2013)

52.209-6 	PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING

WITH CONTRACTORS DEBARRED, SUSPENDED OR PROPOSED FOR DEBARMENT (AUG 2013)

52.209-9 	UPDATES OF INFORMATION REGARDING RESPONSIBILITY MATTERS (JULY

2013)

52.213-4 	TERMS AND CONDITIONS –SIMPLIFIED ACQUISITIONS (OTHER THAN COMMERCIAL ITEMS) (OCT 2014)

52.216-7 	ALLOWABLE COST AND PAYMENT (JUN 2013)

52.222-1 	NOTICE TO THE GOVERNMENT OF LABOR DISPUTES (FEB 1997)

52.222-19 	CHILD LABOR – COOPERATION WITH AUTHORITIES AND REMEDIES

(JAN 2014)

52.222-50 	COMBATING TRAFFICKING IN PERSONS (FEB 2009)

52.223-18 	ENCOURAGING CONTRACTOR POLICIES TO BAN TEXT MESSAGING WHILE DRIVING (AUG 2011)

52.225-13 	RESTRICTIONS ON CERTAIN FOREIGN PURCHASES (JUNE 2008)

52.225-14 	INCONSISTENCY BETWEEN ENGLISH VERSION AND TRANSLATION OF CONTRACT (FEB 2000)

52.228-4 	WORKERS’ COMPENSATION AND WAR-HAZARD INSURANCE OVERSEAS

(APR 1984)

52.228-5 	INSURANCE - WORK ON A GOVERNMENT INSTALLATION (JAN 1997)

52.228-11  	PLEDGES OF ASSETS (JAN 2012)

52.228-13 	ALTERNATIVE PAYMENT PROTECTION (JULY 2000)

52.228-14 	IRREVOCABLE LETTER OF CREDIT (NOV 2014)

52.229-6 	TAXES - FOREIGN FIXED-PRICE CONTRACTS (FEB 2013)

52.229-7 	TAXES- FIXED PRICE CONTRACTS WITH FOREIGN GOVERNMENTS (FEB 2013)

52.232-5 	PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS       (MAY

2014)

52.232-8 	DISCOUNTS FOR PROMPT PAYMENT (FEB 2002)

52.232-11 	EXTRAS (APR 1984)

52.232-18 	AVAILABILITY OF FUNDS (APR 1984)

52.232-22 	LIMITATION OF FUNDS (APR 1984)

52.232-25 	PROMPT PAYMENT (JULY 2013)

52.232-27 	PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS (MAY 2014)

52.232-33 	PAYMENT BY ELECTRONIC FUNDS TRANSFER - SYSTEM FOR AWARD MANAGEMENT (JULY 2013)

52.232-34  	PAYMENT BY ELECTRONIC FUNDS TRANSFER – OTHER THAN

SYSTEM FOR AWARD MANAGEMENT (JULY 2013)

52.233-1 	DISPUTES (MAY 2014) Alternate I (DEC 1991)

52.233-3 	PROTEST AFTER AWARD (AUG 1996)

52.236-2 	DIFFERING SITE CONDITIONS (APR 1984)

52.236-3 	SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK    (APR 1984)

52.236-5 	MATERIAL AND WORKMANSHIP (APR 1984)

52.236-6 	SUPERINTENDENCE BY THE CONTRACTOR (APR 1984)

52.236-7 	PERMITS AND RESPONSIBILITIES (NOV 1991)

52.236-8 	OTHER CONTRACTS (APR 1984)

52.236-9 	PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (APR 1984)

52.236-10 	OPERATIONS AND STORAGE AREAS (APR 1984)

52.236-11 	USE AND POSSESSION PRIOR TO COMPLETION (APR 1984)

52.236-12 	CLEANING UP (APR 1984)

52.236-14 	AVAILABILITY AND USE OF UTILITY SERVICES (APR 1984)

52.236-15 	SCHEDULES FOR CONSTRUCTION CONTRACTS (APR 1984)

52.236-21 	SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (FEB 1997)

52.236-26 	PRECONSTRUCTION CONFERENCE (FEB 1995)

52.242-14 	SUSPENSION OF WORK (APR 1984)

52.243-4 	CHANGES (JUN 2007)

52.243-5 	CHANGES AND CHANGED CONDITIONS (APR 1984)

52.244-6 	SUBCONTRACTS FOR COMMERCIAL ITEMS (JULY 2014)

52.245-2 	   GOVERNMENT PROPERTY INSTALLATION OPERATION SERVICES (APR 2012) 52.245-9 	   USE AND CHARGES (APR 2012)

52.246-12 	INSPECTION OF CONSTRUCTION (AUG 1996)

52.246-17  	WARRANTY OF SUPPLIES OF A NONCOMPLEX NATURE (JUN 2003)

52.246-21 	WARRANTY OF CONSTRUCTION (MAR 1994)

52.249-2 	TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED-PRICE)

(APR 2012) Alternate I (SEPT 1996)

52.249-10  	DEFAULT (FIXED-PRICE CONSTRUCTION) (APR 1984)

52.249-14 	EXCUSABLE DELAYS (APR 1984)

The following Department of State Acquisition Regulation (DOSAR) clause(s) is/are set forth in full text:

## 652.204-70 DEPARTMENT OF STATE PERSONAL IDENTIFICATION CARD ISSUANCE PROCEDURES (MAY 2011)

- The Contractor shall comply with the Department of State (DOS) Personal Identification Card  Issuance Procedures for all employees performing under this contract who require frequent and continuing access to DOS facilities, or information systems.  The Contractor shall insert this clause in all subcontracts when the subcontractor’s employees will require frequent and continuing access to DOS facilities, or information systems.

- The DOS Personal Identification Card Issuance Procedures may be accessed at  http://www.state.gov/m/ds/rls/rpt/c21664.htm .

## 652.229-71 PERSONAL PROPERTY DISPOSITION AT POSTS ABROAD (AUG 1999)

Regulations at 22 CFR Part 136 require that U.S. Government employees and their families do not profit personally from sales or other transactions with persons who are not themselves entitled to exemption from import restrictions, duties, or taxes. Should the Contractor experience importation or tax privileges in a foreign country because of its contractual relationship to the United States Government, the Contractor shall observe the requirements of 22 CFR Part 136 and all policies, rules, and procedures issued by the chief of mission in that foreign country.

## CONTRACTOR IDENTIFICATION (JULY 2008)

Contract performance may require contractor personnel to attend meetings with government personnel and the public, work within government offices, and/or utilize government email.

Contractor personnel must take the following actions to identify themselves as non-federal employees:

- Use an email signature block that shows name, the office being supported and company affiliation (e.g. “John Smith, Office of Human Resources, ACME Corporation Support Contractor”);

- Clearly identify themselves and their contractor affiliation in meetings;

- Identify their contractor affiliation in Departmental e-mail and phone listings whenever contractor personnel are included in those listings; and

- Contractor personnel may not utilize Department of State logos or indicia on business cards.

## 652.236-70 ACCIDENT PREVENTION (APR 2004)

(a)  General.  The Contractor shall provide and maintain work environments and procedures which will safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to Contractor operations and activities; avoid interruptions of Government operations and delays in project completion dates; and, control costs in the performance of this contract.  For these purposes, the Contractor shall:

- Provide appropriate safety barricades, signs and signal lights;

- Comply with the standards issued by any local government authority having jurisdiction over occupational health and safety issues; and,

- Ensure that any additional measures the Contracting Officer determines to be reasonably necessary for this purpose are taken.

- For overseas construction projects, the Contracting Officer shall specify in writing additional requirements regarding safety if the work involves:

- Scaffolding;

- Work at heights above two (2) meters;

- Trenching or other excavation greater than one (1) meter in depth;

(iv)  Earth moving equipment;

- Temporary wiring, use of portable electric tools, or other recognized electrical hazards.  Temporary wiring and portable electric tools require the use of a ground fault circuit interrupter (GFCI) in the affected circuits; other electrical hazards may also require the use of a GFCI;

- Work in confined spaces (limited exits, potential for oxygen less that 19.5 percent or combustible atmosphere, potential for solid or liquid engulfment, or other hazards considered to be immediately dangerous to life or health such as water tanks, transformer vaults, sewers, cisterns, etc.);

- Hazardous materials – a material with a physical or health hazard including but not limited to, flammable, explosive, corrosive, toxic, reactive or unstable, or any operations which creates any kind of contamination inside an occupied building such as dust from demolition activities, paints, solvents, etc.; or

- Hazardous noise levels.

- Records.  The Contractor shall maintain an accurate record of exposure data on all accidents incident to work performed under this contract resulting in death, traumatic injury, occupational disease, or damage to or theft of property, materials, supplies, or equipment.  The Contractor shall report this data in the manner prescribed by the contracting officer.

- Subcontracts.  The Contractor shall be responsible for its subcontractors’ compliance with this clause.

- Written program.  Before commencing work, the Contractor shall:

- Submit a written plan to the Contracting Officer for implementing this clause.  The plan shall include specific management or technical procedures for effectively controlling hazards associated with the project; and,

- Meet with the Contracting Officer to discuss and develop a mutual understanding relative to administration of the overall safety program.

(e)  Notification.  The Contracting Officer shall notify the Contractor of any non-compliance with these requirements and the corrective actions required.  This notice, when delivered to the Contractor or the Contractor’s representative on site, shall be deemed sufficient notice of the non-compliance and corrective action required.  After receiving the notice, the Contractor shall immediately take corrective action.  If the Contractor fails or refuses to promptly take corrective action, the Contracting Officer may issue an order suspending all or part of the work until satisfactory corrective action has been taken.  The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any suspension of work order issued under this clause.

## 652.242-73  AUTHORIZATION AND PERFORMANCE (AUG 1999)

- The Contractor warrants the following:

  - That is has obtained authorization to operate and do business in the country or   countries in which this contract will be performed;

  - That is has obtained all necessary licenses and permits required to perform this contract; and,  (3) That it shall comply fully with all laws, decrees, labor standards, and regulations of said country or countries during the performance of this contract.

- If the party actually performing the work will be a subcontractor or joint venture partner, then such subcontractor or joint venture partner agrees to the requirements of paragraph (a) of  this clause.

## 652.243-70  NOTICES (AUG 1999)

Any notice or request relating to this contract given by either party to the other shall be in writing.  Said  notice or request shall be mailed or delivered by hand to the other party at the address provided in the schedule of the contract. All modifications to the contract must be made in writing by the Contracting Officer.

## I.  LIST OF ATTACHMENTS

| ATTACHMENT NUMBER | DESCRIPTION OF ATTACHMENT | NUMBER OF PAGES |
| --- | --- | --- |
| Attachment 1 | Sample Bank Letter of Guaranty | 1 |
| Attachment 2 | Breakdown of Price by Divisions of Specifications | 1 |
| Attachment 3 | Specifications | 3 |
| Attachment 4 | Drawings | 1 |
| Attachment 5 | DS-7673, Canada Authority for Release of Information | 1 |
| Attachment 6 | List of Holidays | 1 |

ATTACHMENT 1

SAMPLE LETTER OF BANK GUARANTY

## Place [         ] Date [          ]

Contracting Officer

U.S. Embassy, [Post name]

[Mailing Address]

Letter of Guaranty No. _______

SUBJECT: Performance and Guaranty

The Undersigned, acting as the duly authorized representative of the bank, declares that the bank hereby guarantees to make payment to the Contracting Officer by check made payable to the Treasurer of the United States, immediately upon notice, after receipt of a simple written request from the Contracting Officer, immediately and entirely without any need for the Contracting Officer to protest or take any legal action or obtain the prior consent of the Contractor to show any other proof, action, or decision by an other authority, up to the sum of [Amount equal to 50% of the contract price in Canadian dollars during the period ending with the date of final acceptance and 10% of the contract price during contract guaranty period], which represents the deposit required of the contractor to guarantee fulfillment of his obligations for the satisfactory, complete, and timely performance of the said contract [contract number] for [description of work] at [location of work] in strict compliance with the terms, conditions and specifications of said contract, entered into between the Government and [name of contractor] of [address of contractor] on [contract date], plus legal charges of 10% per annum on the amount called due, calculated on the sixth day following receipt of the Contracting Officer’s written request until the date of payment.

The undersigned agrees and consents that said contract may be modified by Change Order or

Supplemental Agreement affecting the validity of the guaranty provided, however, that the amount of this guaranty shall remain unchanged.

The undersigned agrees and consents that the Contracting Officer may make repeated partial demands on the guaranty up to the total amount of this guaranty, and the bank will promptly honor each individual demand.

This letter of guaranty shall remain in effect until 3 months after completion of the guaranty period of Contract requirement.

————————————————————————————————-

Depository Institution: [Name]

Address: 	 	 	 	 	Location: ______________

Representative(s): ___________  ___________ State of Inc.: ____________        ___________  ___________ Corporate Seal:

___________  ___________

————————————————————————————————

Certificate of Authority is attached evidencing authority of the signer to bind the bank to this document.

# ATTACHMENT 2

## BREAKDOWN OF PRICE BY DIVISIONS OF SPECIFICATIONS

(1)DIVISION/DESCRIPTION     (2)LABOR       (3)MATERIALS     (4)OVERHEAD     (5)PROFIT   (6)TOTAL

1.   General Requirements

- Site Work

- Metals

- Wood and Plastic

- Thermal and Moisture

- Finishes

- Specialties

- Equipment

12  Furnishings

- Special Construction

- Mechanical

- Electrical

TOTAL:  CAD$

Allowance Items:

PROPOSAL PRICE TOTAL:  CAD$

Offeror:                                                                                                         Date

ATTACHMENT 3

# SPECIFICATIONS CGR Roof Repairs

## 1. 	Scope of Work

1.1  The U.S. Consulate in Montreal has a requirement to obtain contractor services for the repairs of the    roof located at 1266 Redpath Crescent, Montreal, QC.  The contractor is required to furnish all labor, equipment, and materials to complete the proposed work.

1.2   Contractor shall perform work in the rear section on the main roof:

Replace all broken/ missing slate on roof.

Install new copper flashing along the bottom edge of slate roof.

Remove existing snow/ice cleats and replace with a snow/ice fence to Quebec building code.

Repair damaged gutters and strengthen areas needed.

Replace all Third floor balcony firewall flashing.

All material must be exactly as original except for waterproofing membrane.

## 2. 	Personnel

2.1  The Contractor shall furnish sufficient personnel with the technical knowledge and experience necessary to complete the work.  The Contractor shall obtain, maintain and pay for all national, provincial and local insurance’s, licenses, permits, and certificates needed /required to perform the work prior to commencement and for the duration of the work.  All work shall be accomplished according to all national, provincial and local building, fire, environmental, health and safety codes.

2.2  The Contractor shall be required to submit completed security forms and a copy of a valid Quebec drivers license or passport for all workers assigned to this project in order to perform security clearances (application forms attachement 4).  Additional names should be provided to prevent any delay caused by missing workers due to sickness or other reasons.

2.3	Provide manufacturer's warranty on materials. Provide a written 10 year warranty on materials and workmanship, from the date of project’s completion and acceptance.

2.4	All work shall be approved, inspected and brought to total satisfaction of the Contracting Officer or Contracting Officer’s Technical Representative.

2.5	Before any kind of work, the Contractor shall protect surfaces from damage or spoilage. The Contractor shall be responsible for any damage caused by a lack of protection or negligence to the residence and or surrounding property.

2.6	The Contractor shall be responsible to maintain safe passage free of any debris or hazardous materials around the working area for all occupants and visitors to the residence to prevent any accident.

2.7	The Contractor shall be responsible for replacing any damages due to Contractor’s work or negligence in connection of the work.

2.8	The Contractor shall be responsible for the removal and disposal of all debris from the residence.  Clean up shall be conducted at the end of each workday and at the completion of the project.

2.9	The Contractor shall store any material for the project in an area designated by the COTR.  The Contractor shall park all vehicles only in areas designated by the occupants or Contracting Officer’s Representative.

2.10	The Contractor shall schedule all work during the weekdays, Monday through Friday, between the hours of 9am and 5pm. Any changes in the work schedule must be approved by the CO or COTR.

2.11	Any changes to this Scope of Work shall have the approval, in writing, from the U.S. Government’s Contracting Officer (CO) or the Contracting Officer’s Technical Representative (COTR).

3. 	 Government Provided Material

The U.S. Government shall not provide/furnish any material or manpower for this work.

## 4. 	 Contractor Provided Materials

The Contractor shall provide/furnish all materials, tools and manpower needed to perform the work        according to national, provincial and local building, fire, environmental, health and safety codes.

5. 	Minimum Standards

This project must comply with the latest editions of the following standards including all  amendments and additions. Such standards form part of the specifications for the work and establish the minimum quality of work and materials for the project. Where requirements of the Contract Documents exceed these minimum Code standards, perform the work in strict accordance with the additional requirements of the Contract Documents.

Codes and Standards

- The latest amended version of Quebec Building Code, O.R. 413/90.

- Occupational Health and Safety Act.

- All municipal zoning, building and site requirements.

- The applicable sections of the Environmental Protection Act.

- The National Fire Code.

- Applicable ASHRAE Standards.

- Applicable NFPA Standards.

- ADA Standards for Accessible Design.

### 5.1.2  Fees, Permits,   Certificates

The Contractor shall apply, and pay for, the building permit.  The contractor shall provide necessary cooperation in the administration of the City's permit inspections and notify the City when work is ready for City inspections.

### 5.1.3 Construction Safety Requirements

The Contractor shall comply with and enforce construction safety measures required by Quebec Occupational Health and Safety Act and Regulations for Construction Projects R.S.O. 1990, C.O.1., as amended, Worker's Compensation Board and municipal statutes and authorities. Provide first aid equipment, supplies and personnel as required by Worker's Compensation Board. Enforce use of CSA approved hardhats and safety boots for all entering or working on-site. Provide adequate temporary lighting and barricades to prevent accident and illuminate potential hazards.

5.1.4  WHMIS

The Contractor shall comply with the requirements of the WORKPLACE HAZARDOUS MATERIALS INFORMATION SYSTEM (WHMIS), regarding use, handling, storage and disposal of hazardous materials and regarding labelling and the provision of MATERIAL SAFETY DATA SHEETS acceptable to Health and Welfare Canada, and Labour Canada. Material Safety Data Sheets shall be submitted to the Owner at least 24 hours in advance of material delivery to the site. Failure to submit Material Safety Data Sheets in advance of delivering materials to the site will result in immediate removal and disposal of the material, by the Owner at the Contractor's expense.

### 5.1.5  Protection

- Protect finished work against damage until takeover.

- Protect finished work against spread of dust and dirt beyond work areas.

- Protect operatives and other users of site from all hazards.

5.1.6  Parking

Restrict construction parking to the Owner's site or on public roads. Comply with City parking regulations.

5.1.7  Material Storage

- Delivery and store materials in accordance with manufacturer's instructions and protect from damage.

- Utilize site storage space in a neat, tidy condition.

### 5.1.8 	Clean Up

- Clean up as work progresses. Use dump boxes and remove when full. Do not pile garbage and debris on-site while awaiting removal.

- Upon completion, remove scaffolding, temporary protection and surplus materials. Make good defects noted at this stage.

- Clean and restore areas under contract to a condition at least equal to that previously existing and to satisfaction of COR.

- At the end of each work period and more often if ordered by the COR, remove debris from site, neatly stack material for use, and clean up generally.

- In addition to the progressive removal of rubbish from buildings, structures and site, and leaving the buildings broom clean, perform the following work before acceptance.

- Make a thorough inspection of all finishes, fitments, and equipment to ensure proper workmanship and operation.

- Broom clean exterior walks, steps and platform and remove dust, dirt and other disfiguration from exterior surfaces.

- In the event of Contractor's failure to comply with the foregoing or his failure to remove waste and debris within twenty-four (24) hours after written notice from the COR to do so, the COR or designated representative may remove same, or accomplish such clean up as desired, at the Contractor's expense.

### 5.1.9 	Coordination

- Coordinate all sub-trades and suppliers so that work proceeds smoothly, without interruption and in strict accordance with approved schedules. Ensure proper cooperation so that work is executed in proper sequence, items to be built-in are delivered and built-in on time, erected work is protected against damage from the work of other trades and defective work is removed and made good to the approval of COR.

- Study all documents which describe, or are related to, any operation before commencement of that operation.  Report discrepancies discovered between elements of documentation and obtain ruling on required interpretation before beginning work.

- Employ full-time, experienced, competent superintendent, acceptable to Contracting officer, to supervise all aspects of construction. Provide backup office and field personnel as necessary to ensure accurate, timely execution of work.

- Ensure that material, equipment, services and operatives are brought to site at proper time, in sufficient quantity and quality and in accordance with requirements of the work.

### 5.1.10 Temporary Toilets

 	Provide, install and maintain in a sanitary condition, an adequate number of toilet conveniences of chemical type, regularly serviced for the use of all persons on-site. They shall be to approval of local health authorities and shall be kept padlocked at all times that project operations are at standstill. Prominent notices shall be displayed warning all persons employed on-site to use  conveniences provided. Remove on completion of contract.

### 5.1.11 Equipment

- Provide and maintain equipment such as temporary stairs, ladders, ramps, scaffolds, swing stages, runways, chutes and like as required for execution of work.

- Provide and maintain conveying equipment such as cranes, hoists, construction elevators, derricks and like as required for execution of work.

- Assume complete responsibility for construction strength, placing, anchoring and operation of derricks, cranes, hoist and other mechanical contrivances used for work and ensure that loads carried thereon can be safely supported and be free from accidents to all persons. Have hoist capacities with regard to anticipated loads verified by Professional Engineer licensed in the Province of Ontario.

- Make equipment and conveying systems available to Trades as required and make necessary arrangements in connection therewith.

- Comply with all safety regulations.

- Remove such equipment immediately when no longer required for work.

### 5.1.12 Approval of Work

Wherever it is specified that work is to proceed with or to meet approval of jurisdictional authorities, Contracting officer or others, such approval shall be in writing and shall be obtained prior to closing in affected area. Provide at least 24 hours advance notification for inspection.

### 5.1.13 Site Meetings

Provide for site meetings at regular two week intervals during construction or more often if progress of work demands, in order to coordinate the work. Establish meeting schedules with COR at beginning of construction.

### 5.1.14 Loading

Take precautions to prevent overloading of any part of structure, or scaffolding during progress of work, and make good, at no expense to Owner, damage resulting from such overloading. No load bearing members shall be cut, drilled or sleeved without written approval of COR.

### 5.1.15 Storage Sheds

Provide adequate, weather tight sheds with raised floors, for storage of materials, tools and equipment which are subject to damage by weather. Maintain in neat, tidy condition throughout contract and remove as soon as no longer needed.

### 6. Working Hours

Observe all local by-laws, working day shall from 8am to 5pm. The Contractor shall observe Canadian and American holidays.

7. Disposal of Waste

Comply with the requirements of the latest edition of the Ontario Environmental Protection Act and 3Rs Regulations related to source separation (recycling) programs and waste audits and waste reduction work plans on construction sites.

### 8. Construction Schedule

- Within two (2) weeks of authorization to proceed, submit five (3) copies of proposed construction schedule for Contracting officer's review.

- Propose progress of all activities for main items, site development, structures and sub trades.

- Predicate schedule on basis of Substantial Completion of various stages of the work and ensure that scheduling of major equipment suppliers is compatible with proposed progress chart.

- If progress indicates that Substantial Performance will not be met by the designated date, take all necessary steps to ensure that progress is augmented in time to meet schedule, including extended working hours, additional equipment and/or manpower or other such measures as may be deemed necessary at no additional cost to the Embassy

### 9. Manufacturer Installation Specification

 	Supply to the contracting officer prior to beginning of project the manufacturer’s installation specification and maintenance of materials used for this project.

### 10.  Specific Tasks

10.1 Propose and provide detailed specifications, submit materials samples, shop drawing, scope of work   and project time schedule.

10.2 Project time schedule will have to be prepared in consideration with the occupants of the residence.

ATTACHMENT 4

DS-7673, Canada Authority for Release of Information

U.S. Department of State - Département d'État des États-Unis

AUTHORITY FOR RELEASE OF INFORMATION - CANADA

AUTORISATION DE DIVULGUER DES RENSEIGNEMENTS - CANADA

| Please provide the following: - Your entire last and first name, with hyphens, apostrophes or other punctuation marks if applicable. - Any other names used (maiden, nicknames, etc.). - Your current nationality. If U.S. citizen, enter U.S. - Your date of birth and place of birth (city, state, province or territory and country if applicable). - Your current telephone number. - Driver's license number (if applicable). - State and/or province or territory where your driver's license was issued. - Current full address of residence (number, street, unit number, quadrant, city, state and zip code). |  | Veuillez fournir les renseignements suivants: 1. Votre nom et prénom complets, incluant les traits d'union, les apostrophes les accents ou tout autre ponctuation, le cas échéant. 2 Tout autre nom employé (nom de fille, surnom, etc.). - Votre citoyenneté actuelle. Si vous êtes citoyen américain, écrivez États-Unis - Votre date et lieu de naissance (ville, état, province ou territoire et pays s'il y a lieu). Votre numéro de téléphone actuel.5. Numéro de votre permis de conduire, le cas échéant.6. - L'état, la province ou le territoire d'émission de votre permis de conduire. - Votre adresse actuelle complète (numéro civique, rue, appartement, point cardinal, ville, état, province ou territoire et code postal). |  |
| --- | --- | --- | --- |
| REQUESTOR'S INFORMATION - RENSEIGNEMENTS SUR LE DEMANDEUR |  |  |  |
| Full Name (Last, First, MI) - Nom au Complet (Nom, Prénom, Initiale) |  |  | Any Other Names Used - Tout Autre Nom Employé |
| Nationality - Citoyenneté |  | Date of Birth (mm-dd-yyyy) - Date de Naissance (mm-jj-aaaa) |  |
| Place of Birth - Lieu de Naissance |  | Telephone number - Numéro de telephone |  |
| Driver's License Number(s) - Numéro(s) de permis de conduire | State, Province, or Territory Issued By- État, Province ou Territoire d'émission |  |  |
| Current Address - Adresse Actuelle |  |  |  |
| AUTHORIZATION - AUTORISATION |  |  |  |

I hereby authorize any investigator of the United States Department of J'autorise tout enquêteur du Département d'État des États-Unis et/ou du State and/or the United States Federal Bureau of Investigation (FBI), Bureau fédéral d'investigation (FBI) porteur du présent document ou bearing this release or a copy thereof, within 180 days of its date, to d'une copie de celui-ci, à obtenir, dans un délai de 180 jours suivant la obtain information from the Royal Canadian Mounted Police (RCMP), date de signature, des renseignements auprès de la Gendarmerie royale Ottawa Police Service, other Canadian police services, educational du Canada, du Service de police d'Ottawa, d'autres services de police institutions, employers, criminal justice agencies, or individuals relating to canadiens, d'institutions académiques, d'employeurs, d'organismes de my activities while in Canada. This information specifically includes justice pénale, ou d'individus pertinents à mes activités au Canada. Ces verification of employment, verification of education and any disciplinary, renseignements comprennent notamment la vérification d'emploi et arrest and/or conviction records. I hereby direct you to release such d'éducation et tout antécédent de mesures disciplinaires, d'arrestations ou information upon request of the bearer. de condamnations. Par la présente, j'autorise la divulgation de ces renseignements à la demande du porteur. I hereby release any individual, including record custodians, from any and all liability for damages of whatever kind or nature that may at any time Quiconque, y compris les archivistes, divulguera l'information result to me on account of compliance, or any attempts to comply, with conformément à la présente autorisation ne sera pas tenu responsable this authorization. Should there be any questions as to the validity of this d'un préjudice qui pourrait m'être causé, quelle que soit sa nature. En cas release, you may contact me as indicated above. de doute sur la validité de la présente, prière de communiquer avec moi tel qu'indiqué ci-haut. Signature: Date (mm-dd-yyyy)

DS-7673 	Page 1 of 2

11-2011

PRIVACY ACT STATEMENT

AUTHORITIES: The information is sought pursuant to PUBLIC LAW 108-458 Intelligence Reform and Terrorism Prevention Act (December 17, 2004) and all regulations issued pursuant to Executive Order 12968 Access to Classified Information (August 2, 1995) . PURPOSE: The information solicited by and maintained on this form, including the Respondent's Date and Place of Birth, is necessary to allow for the full investigation of requests to grant access to sensitive data and/or worksites located inside the Department of State's control. ROUTINE USES: The information on this form may be shared with outside agencies that may use the information to perform routine security screenings and/or records checks. Providing this information is voluntary. Failure to provide the information requested on this form may result in the Department of State being unable to fully consider the request to access sensitive data and/or worksites. In such an instance, the Department of State could deny the request to access sensitive data and/or worksites.

DÉCLARATION AU TITRE DE LA LOI SUR LA PROTECTION DES RENSEIGNEMENTS PERSONNELS

POUVOIRS: La présente information est sollicitée en vertu de la PUBLIC LAW 108-458 (Loi sur la réforme des services de renseignement et la prévention du terrorisme du 17 décembre 2004) et conformément à toutes les réglementations découlant du décret-loi 12968 du 2 août 1995 relatif à l'accès à l'information classifiée. OBJET: L'information sollicitée et consignée dans ce formulaire, y compris le lieu et la date de naissance de la personne intimée, est nécessaire pour permettre l'ouverture d'une enquête complète et faire suite aux demandes d'accès à des données et/ou à des lieux de travail sens bles situés sous le contrôle du Département d'État. USAGES COURANTS: L'information consignée dans ce formulaire peut être partagée avec des agences externes qui peuvent en faire usage dans le cadre de contrôles de sécurité ordinaires et/ou de vérifications de dossiers. La communication de cette information se fait sur une base volontaire. La non-communication de l'information sollicitée dans le présent formulaire peut aboutir à une incapacité du Département d'État de procéder à un examen complet d'une demande d'accès à des données et/ou des lieux de travail sensibles. Auquel cas, le Département d'État serait en droit de rejeter la demande d'accès à des données et/ou des lieux de travail sens bles.

DS-7673 	Page 2 of 2

ATTACHMENT 5

## List of Holidays

The Department of State observes the following days as holidays:

| New Year's Day |  | Canada & US |
| --- | --- | --- |
| Martin Luther King's Birthday |  | US |
| Washington’s Birthday |  | US |
| Good Friday |  | Canada |
| Easter Monday |  | Canada |
| Victoria Day |  | Canada |
| Memorial Day |  | US |
| Quebec National Day (Quebec only) |  | Canada |
| Canada Day |  | Canada |
| Independence Day |  | US |
| Civic Day |  | Canada |
| Labor Day |  | Canada & US |
| Thanksgiving Day / Columbus Day |  | Canada & US |
| Remembrance Day / Veterans Day |  | Canada & US |
| Thanksgiving Day |  | US |
| Christmas Day |  | Canada & US |
| Boxing Day |  | Canada |

J.  QUOTATION INFORMATION

## A. 	QUALIFICATIONS OF OFFERORS

Offerors/quoters must be technically qualified and financially responsible to perform the work described in this solicitation.  At a minimum, each Offeror/Quoter must meet the following requirements:

- Be able to understand written and spoken English;

- Have an established business with a permanent address and telephone listing;

- Be able to demonstrate prior construction experience with suitable references;

- Have the necessary personnel, equipment and financial resources available to perform the work;

- Have all licenses and permits required by local law;

- Meet all local insurance requirements;

- Have the ability to obtain or to post adequate performance security, such as bonds, irrevocable letters of credit or guarantees issued by a reputable financial institution;

- Have no adverse criminal record; and

- Have no political or business affiliation which could be considered contrary to the interests of the United States.

## B. 	SUBMISSION OF QUOTATIONS

This solicitation is for the performance of the construction services described in the SCOPE OF WORK, and the Attachments which are a part of this Request for Quotation (RFQ).

| Each quotation must consist of the following: |  |  |
| --- | --- | --- |
| Volume | Title | Number of Copies* |
| I | Standard Form 1449 including a completed Attachment 2, "BREAKDOWN OF PROPOSAL PRICE BY DIVISIONS OF SPECIFICATIONS”, completed Section A – “PRICE” and Section L – “REPRESENTATIONS, CERTIFICATIONS AND OTHER STATEMENTS OF OFFERORS OR QUOTERS” | 2 |
| II | Performance schedule in the form of a "Bar Chart" and Business Management/Technical Proposal | 2 |

Submit the complete quotation to the address indicated on Standard Form 1449, if mailed, or the address set forth below, if hand delivered.

315 Place d’Youville, Suite 500, Montreal QC, H2Y0A4

The Offeror/Quoter shall identify and explain/justify any deviations, exceptions, or conditional assumptions taken with respect to any of the instructions or requirements of this request for quotation in the appropriate volume of the offer.

* The total number of copies includes the original as one of the copies.

Volume II: Performance Schedule and Business Management/Technical Proposal.

- Present the performance schedule in the form of a "bar chart" indicating when the various portions of the work will be commenced and completed within the required schedule.  This bar chart shall be in sufficient detail to clearly show each segregable portion of work and its planned commencement and completion date.

- Business Management/Technical Proposal shall be in two parts, including the following information:

Proposed Work Information – Provide the following:

  - A list of the names, addresses and telephone numbers of the owners, partners, and  principal officers of the offeror;

  - The name and address of the offeror's proposed project site manager for this project;  (3)   A list of the names, addresses and telephone numbers of subcontractors and principal materials suppliers to be used on the project, indicating what portions of the work will be performed by them; and,

(4)   All licenses and permits required by local law to include WSIB Insurance Certificate,  business permit, etc.

Experience and Past Performance – List all contracts and subcontracts your company has held  over the past three years for the same or similar work.  Provide the following information for each contact and subcontract:

  - Customer’s name, address and telephone numbers of customer’s lead contract and technical personnel;

  - Contract number and type;

  - Date of contract award, place(s) of performance, completion dates and contract value;

  - Brief description of the work, including responsibilities; and

  - Any litigation currently in process or occurring within last 5 years.

## C.   	52.236-27  SITE VISIT (FEB 1995)

- The clauses at 52.236-2, Differing Site Conditions, and 52.236-3, Site Investigations and Conditions Affecting the Work, will be included in any contract awarded as a result of this solicitation.  Accordingly, offerors or quoters are urged and expected to inspect the site where the work will be performed.

- Site visit will be on March 28, 2018 at 13:00PM

- Participants will meet at 1266 Redpath Crescent, Montreal. Participants must complete the AUTHORITY FOR RELEASE OF INFORMATION - CANADA (attachment #4) and provide a copy of a valid Quebec drivers license or Canadian Passport and email them to koutavase@state.gov. Clearance forms must be submitted 48 hours prior to the site visit and a positive clearance must be given before you can access the address. If you do not submit the clearance form or receive a positive clearance you will not be able to attend the site visit.

D. 	MAGNITUDE OF CONSTRUCTION PROJECT

It is anticipated that the range in price of this contract will be between US$25,000 and $100,000 (or equivalent in local currency).

E. 	LATE QUOTATIONS.  Late quotations shall be handled in accordance with FAR 15.208.

## F. 	52.252-1 SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates the following provisions by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer.  In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer.

Also, the full text of a solicitation provision may be accessed electronically at: http://acquisition.gov/far/index.html/ or http://farsite.hill.af.mil/vffara.htm.  Please note these addresses are subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use the Department of State Acquisition website at http://www.statebuy.state.gov to access the link to the FAR, or use of an Internet "search engine" (for example, Google, Yahoo or Excite) is suggested to obtain the latest location of the most current FAR.

The following Federal Acquisition Regulation provisions are incorporated by reference (48 CFR CH. 1):

## PROVISION   TITLE AND DATE

52.204-6   	DATA UNIVERSAL NUMBERING SYSTEM (DUNS) NUMBER (JULY 2013)

52.204-7   	SYSTEM FOR AWARD MANAGEMENT (JULY 2013)

52.204-16    	COMMERCIAL AND GOVERNMENT ENTITY CODE REPORTING (NOV 2014)

52.214-34   	SUBMISSION OF OFFERS IN THE ENGLISH LANGUAGE (APR 1991)

52.215-1    	INSTRUCTIONS TO OFFERORS--COMPETITIVE ACQUISITION

K. 	EVALUATION CRITERIA

Award will be made to the lowest priced, acceptable, responsible quoter.  The Government reserves the right to reject quotations that are unreasonably low or high in price.

The Government will determine acceptability by assessing the offeror's compliance with the terms of the RFQ.  The Government will determine responsibility by analyzing whether the apparent successful quoter complies with the requirements of FAR 9.1, including:

- ability to comply with the required performance period, taking into consideration all existing commercial and governmental business commitments;

- satisfactory record of integrity and business ethics;

- necessary organization, experience, and skills or the ability to obtain them;

- necessary equipment and facilities or the ability to obtain them; and

- otherwise qualified and eligible to receive an award under applicable laws and regulations.

The following DOSAR is provided in full text:

652.209-79 	REPRESENTATION BY CORPORATION REGARDING AN UNPAID DELINQUENT TAX LIABILITY OR A FELONY CRIMINAL CONVICTION UNDER ANY FEDERAL LAW (SEPT 2014) (DEVIATION per PIB 2014-21)

(a)    In accordance with section 7073 of Division K of the Consolidated Appropriations Act, 2014 (Public Law 113-76) none of the funds made available by that Act may be used to enter into a contract with any corporation that –

- Was convicted of a felony criminal violation under any Federal law within the preceding 24 months, where the awarding agency has direct knowledge of the conviction, unless the agency has considered, in accordance with its procedures, that this further action is not necessary to protect the interests of the Government; or

- Has any unpaid Federal tax liability that has been assessed for which all judicial

and administrative remedies have been exhausted or have lapsed, and that is not being paid in a timely manner pursuant to an agreement with the authority responsible for collecting the tax liability, where the awarding agency has direct knowledge of the unpaid tax liability, unless the Federal agency has considered, in accordance with its procedures, that this further action is not necessary to protect the interests of the Government.

For the purposes of section 7073, it is the Department of State’s policy that no award may be made to any corporation covered by (1) or (2) above, unless the Procurement Executive has made a written determination that suspension or debarment is not necessary to protect the interests of the Government.

(b)  Offeror represents that—

- It is [   ] is not [   ] a corporation that was convicted of a felony criminal violation under a Federal law within the preceding 24 months.

- It is [   ] is not [   ] a corporation that has any unpaid Federal tax liability that has been assessed for which all judicial and administrative remedies have been exhausted or have lapsed, and that is not being paid in a timely manner pursuant to an agreement with the authority responsible for collecting the tax liability.

(End of provision)

# SECTION L - REPRESENTATIONS, CERTIFICATIONS AND  OTHER STATEMENTS OF OFFERORS OR QUOTERS

## L.1 	52.204-3    TAXPAYER IDENTIFICATION (OCT 1998)

- Definitions.

"Common parent", as used in this provision, means that corporate entity that owns or controls an affiliated group of corporations that files its Federal income tax returns on a consolidated basis, and of which the offeror is a member.

“Taxpayer Identification Number (TIN)", as used in this provision, means the number required by the IRS to be used by the offeror in reporting income tax and other returns.  The TIN may be either a Social Security Number or an Employer Identification Number.

- All offerors must submit the information required in paragraphs (d) through (f) of this provision in order to comply with debt collection requirements of 31 U.S.C. 7701(c) and 3325 (d), reporting requirements of 26 USC 6041, 6041A, and 6050M and implementing regulations issued by the Internal Revenue Service (IRS).  If the resulting contract is subject to the reporting requirements described in FAR 4.904, the failure or refusal by the offeror to furnish the information may result in a 31 percent reduction of payments  (c) otherwise due under the contract.

- The TIN may be used by the Government to collect and report on any delinquent amounts arising out of the offeror’s relationship with the Government (3l USC 7701( c)(3)).  If the resulting contract is subject to the payment reporting requirements described in FAR 4.904, the TIN provided hereunder may be matched with IRS records to verify the accuracy of the offeror’s TIN.

- Taxpayer Identification Number (TIN).

## TIN: ____________________________

- TIN has been applied for.

- TIN is not required because:

- Offeror is a nonresident alien, foreign corporation, or foreign partnership that does not have income effectively connected with the conduct of a trade or business in the U.S.

and does not have an office or place of business or a fiscal paying agent in the U.S.;  Offeror is an agency or instrumentality of a foreign government;  Offeror is an agency or instrumentality of the Federal Government.

(e) Type of Organization.

- Sole Proprietorship;

- Partnership;

- Corporate Entity (not tax exempt);

- Corporate Entity (tax exempt);

- Government Entity (Federal, State or local);

- Foreign Government;

- International organization per 26 CFR 1.6049-4;  Other _________________________________. (f)  Common Parent.

- Offeror is not owned or controlled by a common parent as defined in paragraph (a) of this clause.

- Name and TIN of common parent: Name _____________________________

## TIN  ______________________________

### (End of provision)

L.2     52.204-8 ANNUAL REPRESENTATIONS AND CERTIFICATIONS (NOV 2014)

(a)(1) The North American Industry Classification System (NAICS) code(s) for this acquisition is/are:  236118 - Construction Management, residential remodeling

236220 - Construction Management, commercial and institutional building or Warehouse    construction

237110 - Construction Management, water and sewage line and related structures

237310 - Construction Management, highway road, street or bridge

237990 - Construction Management, outdoor recreation facility

- The small business size standard is $36.5 Million USD.

- The small business size standard for a concern which submits an offer in its own name, other than on a construction or service contract, but which proposes to furnish a product which it did not itself manufacture, is 500 employees.

(b)(1) If the provision at 52.204-7, System for Award Management, is included in this solicitation, paragraph (d) of this provision applies.

(2) If the provision at 52.204-7 is not included in this solicitation, and the offeror is currently registered in the System for Award Management (SAM), and has completed the Representations and Certifications section of SAM electronically, the offeror may choose to use paragraph (d) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The offeror shall indicate which option applies by checking one of the following boxes:

[  ] (i) Paragraph (d) applies.

[  ] (ii) Paragraph (d) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c)(1) The following representations or certifications in SAM are applicable to this solicitation as indicated:

(i) 52.203-2, Certificate of Independent Price Determination. This provision applies to solicitations when a firm-fixed-price contract or fixed-price contract with economic price adjustment is contemplated, unless—

- The acquisition is to be made under the simplified acquisition procedures in Part 13;

- The solicitation is a request for technical proposals under two-step sealed bidding procedures; or (C) The solicitation is for utility services for which rates are set by law or regulation. (ii) 52.203-11, Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions. This provision applies to solicitations expected to exceed $150,000.

- 52.204-3, Taxpayer Identification. This provision applies to solicitations that do not include the provision at 52.204-7, System for Award Management.

- 52.204-5, Women-Owned Business (Other Than Small Business). This provision applies to solicitations that—

- Are not set aside for small business concerns;

- Exceed the simplified acquisition threshold; and

- Are for contracts that will be performed in the United States or its outlying areas.

- 52.209-2, Prohibition on Contracting with Inverted Domestic Corporations—Representation. This provision applies to solicitations using funds appropriated in fiscal years 2008, 2009, 2010, or 2012. (vi) 52.209-5, Certification Regarding Responsibility Matters. This provision applies to solicitations where the

- contract value is expected to exceed the simplified acquisition threshold.

- 52.214-14, Place of Performance—Sealed Bidding. This provision applies to invitations for bids except those in which the place of performance is specified by the Government.

- 52.215-6, Place of Performance. This provision applies to solicitations unless the place of performance is specified by the Government.

- 52.219-1, Small Business Program Representations (Basic & Alternate I). This provision applies to solicitations when the contract will be performed in the United States or its outlying areas.

- The basic provision applies when the solicitations are issued by other than DoD, NASA, and the Coast Guard.

- The provision with its Alternate I applies to solicitations issued by DoD, NASA, or the Coast Guard. (x) 52.219-2, Equal Low Bids. This provision applies to solicitations when contracting by sealed bidding and the contract will be performed in the United States or its outlying areas.

- 52.222-22, Previous Contracts and Compliance Reports. This provision applies to solicitations that include the clause at 52.222-26, Equal Opportunity.

- 52.222-25, Affirmative Action Compliance. This provision applies to solicitations, other than those for construction, when the solicitation includes the clause at 52.222-26, Equal Opportunity.

- 52.222-38, Compliance with Veterans’ Employment Reporting Requirements. This provision applies to solicitations when it is anticipated the contract award will exceed the simplified acquisition threshold and the contract is not for acquisition of commercial items.

- 52.223-1, Biobased Product Certification. This provision applies to solicitations that require the delivery or specify the use of USDA–designated items; or include the clause at 52.223-2, Affirmative Procurement of Biobased Products Under Service and Construction Contracts.

- 52.223-4, Recovered Material Certification. This provision applies to solicitations that are for, or specify the use of, EPA–designated items.

- 52.225-2, Buy American Certificate. This provision applies to solicitations containing the clause at 52.225-1.

- 52.225-4, Buy American—Free Trade Agreements—Israeli Trade Act Certificate. (Basic, Alternates I, II, and III.) This provision applies to solicitations containing the clause at 52.225-3.

- If the acquisition value is less than $25,000, the basic provision applies.

- If the acquisition value is $25,000 or more but is less than $50,000, the provision with its Alternate I applies.

- If the acquisition value is $50,000 or more but is less than $79,507, the provision with its Alternate II applies.

- If the acquisition value is $79,507 or more but is less than $100,000, the provision with its Alternate III applies.

- 52.225-6, Trade Agreements Certificate. This provision applies to solicitations containing the clause at 52.225-5.

- 52.225-20, Prohibition on Conducting Restricted Business Operations in Sudan—Certification. This provision applies to all solicitations.

- 52.225-25, Prohibition on Contracting with Entities Engaging in Certain Activities or Transactions Relating to Iran-Representation and Certifications. This provision applies to all solicitations.

- 52.226-2, Historically Black College or University and Minority Institution Representation. This provision applies to solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions.

(2) The following certifications are applicable as indicated by the Contracting Officer:

[Contracting Officer check as appropriate.]

__ (i) 52.204-17, Ownership or Control of Offeror.

__ (ii) 52.222-18, Certification Regarding Knowledge of Child Labor for Listed End Products.

__ (iii) 52.222-48, Exemption from Application of the Service Contract Labor Standards to Contracts for Maintenance, Calibration, or Repair of Certain Equipment- Certification.

__ (iv) 52.222-52, Exemption from Application of the Service Contract Labor Standards to Contracts for Certain Services-Certification.

__ (v) 52.223-9, with its Alternate I, Estimate of Percentage of Recovered Material Content for EPA– Designated Products (Alternate I only).

__ (vi) 52.227-6, Royalty Information.

__ (A) Basic.

__(B) Alternate I.

__ (vii) 52.227-15, Representation of Limited Rights Data and Restricted Computer Software. (d) The offeror has completed the annual representations and certifications electronically via the SAM website accessed through https://www.acquisition.gov. After reviewing the SAM database information, the offeror verifies by submission of the offer that the representations and certifications currently posted electronically that apply to this solicitation as indicated in paragraph (c) of this provision have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [offeror to insert changes, identifying change by clause number, title, date]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

FAR Clause #            Title            Date      Change

____________        _________       _____

_______

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on SAM.

(End of provision)

### L.3. 	52.225-18    PLACE OF MANUFACTURE (SEPT 2006)

- Definitions. As used in this clause—

“ Manufactured end product” means any end product in Federal Supply Classes (FSC) 1000-9999, except—

  - FSC 5510, Lumber and Related Basic Wood Materials;

  - Federal Supply Group (FSG) 87, Agricultural Supplies;

  - FSG 88, Live Animals;

  - FSG 89, Food and Related Consumables;

  - FSC 9410, Crude Grades of Plant Materials;

  - FSC 9430, Miscellaneous Crude Animal Products, Inedible;

  - FSC 9440, Miscellaneous Crude Agricultural and Forestry Products;

  - FSC 9610, Ores;

  - FSC 9620, Minerals, Natural and Synthetic; and

  - FSC 9630, Additive Metal Materials.

“Place of manufacture” means the place where an end product is assembled out of components, or otherwise made or processed from raw materials into the finished product that is to be provided to the Government. If a product is disassembled and reassembled, the place of reassembly is not the place of manufacture.

- For statistical purposes only, the offeror shall indicate whether the place of manufacture of the end products it expects to provide in response to this solicitation is predominantly—

  - [   ]  In the United States (Check this box if the total anticipated price of offered end products manufactured in the United States exceeds the total anticipated price of offered end products manufactured outside the United States); or  (2) [   ] Outside the United States.

(End of provision)

### L.4 	AUTHORIZED CONTRACTOR ADMINISTRATOR

If the offeror does not fill-in the blanks below, the official who signed the offer will be deemed to be the offeror's representative for Contract Administration, which includes all matters pertaining to payments.

Name:

Telephone Number:

Address:

[Proposal Note: If the bidder/offeror has indicated “yes” in blocks (a)(1), (2), or (3) of the following provision, the bidder/offeror shall include Defense Base Act insurance costs covering those employees in their proposed prices.  The bidder/offeror may obtain DBA insurance directly from any Department of Labor approved providers at the DOL website at http://www.dol.gov/owcp/dlhwc/lscarrier.htm.]

### L.5 	652.228-70    DEFENSE BASE ACT – COVERED CONTRACTOR EMPLOYEES (JUN 2006)

- Bidders/offerors shall indicate below whether or not any of the following categories of employees will be employed on the resultant contract, and, if so, the number of such employees:

| Category | Yes/No | Number |  |
| --- | --- | --- | --- |
| (1) United States citizens or residents |  |  |  |
| (2) Individuals hired in the United States, regardless of citizenship |  |  |  |
| (3) Local nationals or third country nationals where contract performance takes place in a country where there are no local workers’ compensation laws |  | local nationals: |  |
|  |  | third-country nationals: |  |
| (4) Local nationals or third country nationals where contract performance takes place in a country where there are local workers’ compensation laws |  | local nationals: |  |
|  |  | third-country nationals: |  |

- The Contracting Officer has determined that for performance in the country of Canada  –

X    Workers’ compensation laws exist that will cover local nationals and third country nationals.

 Workers’ compensation laws do not exist that will cover local nationals and third country nationals.

- If the bidder/offeror has indicated “yes” in block (a)(4) of this provision, the bidder/offeror shall not purchase Defense Base Act insurance for those employees.  However, the bidder/offeror shall assume liability toward the employees and their beneficiaries for war-hazard injury, death, capture, or detention, in accordance with the clause at FAR 52.228-4.

- RESERVED

#### (End of provision)