*************************************************************************************************************************

ÖFFENTLICHE AUSSCHREIBUNG / PUBLIC ANNOUNCEMENT

Flooring replacement projekt

**************************************************************************************************************************

The U.S. Consulate General Frankfurt invites you to submit offers for a firm fixed price for:

Das US Konsulat Frankfurt bittet Sie ein Pauschalangebot für die folgenden Leistungen zu übermitteln:

Overview of Work

Flooring replacement at the American Consulate Office Building at Joachim-Becher-Str. 19 in Frankfurt.

The total amount of flooring that needs to be replaced is 400 m².

- Demolition of existing floor

- Leveling of floor

- Application of primer

- Disposal of existing floor

- Installation of new floor

- Connecting of floor tiles

- If the material to be used is from another brand all specs will be the same as listed material.

Work should include all material and labor costs

General Scope Requirements

General Supervision

Contractor must have a representative at the job site as needed to supervise & coordinate work.

Contractor must have one employee onsite who can communicate in intermediate level English or fluent German.

Coordination – contractor is responsible for coordination between trades as well as general coordination with the USG.

Security & Access

All contractor & subcontractor personnel must submit background check & release forms at minimum 6 weeks in advance of work to the USG

Work required is to be carried out at the following times:

Monday through Friday from 8.00 a.m. to 4.30.p.m.

In addition, staff will need to be escorted and must remain within visibility of the escorts.

Debris and Cleanup

Contractor is required to perform all cleaning to keep a clean and safe worksite. Trash and miscellaneous debris must be cleaned from the jobsite minimum once per day. Area must be clean at the end of the work day. Contractor is responsible for the disposal of the old flooring material.

Specific Scope of Work

Pos. 1

Lieferung von:

everroll multitile

Elastische Bodenplatte mit Bohrung

Farbe: Stone mons (3138)

Dicke: 27 mm (inkl. 4 mm Nutzschicht everroll®

compact)

Abmessung: 100 x 500 mm

1 Stück = 0,5 m²

(800 Fliesen entsprechen einer Menge von 400 m²)

Delivery of:

Everroll multitile gym flooring tiles

PUR bonded and moulded rubber tile with a 4 mm

everroll® compact top layer

Colour: Stone mons (3138)

Thickness: 27 mm (23 mm black base layer + 4 mm

everroll® compact top layer)

Dimension of tile: 1000 x 500 mm

1 Tile = 0,5 m²

(800 tiles = 400 m²)

Pos. 2

400 qm Dübelstecksystem für Verbindung der Fliesen

400 sqm Plugsystem for connection of tiles

Pos. 3

400 qm Verlegung von everroll multitile Sportbodenfliesen (s.o.)

400 sqm Installation of everroll multiles gym flooring

Pos. 4

400 qm Vorhanden Bodenbelag Entfernen und Entsorgen

400 sqm Removal und dispose of existing flooring

Pos. 5

400 qm Fachgerechtes Spachten des Unterbodens

Produkt: UZIN NC 160

400 sqm Application of cement screed to underfloor.

Product: UZIN PE 360 and NC 160

Pos. 6

400 qm Unterboden Haftgrundieren

Produkt: UZIN PE 360

400 sqm Application of primer to sub-floor

Shipping terms:

Lieferbedingungen:

Including delivery to the Consulate General Frankfurt.

Inklusive Lieferung an das örtliche Generalkonsulat in Frankfurt

Payment terms:

Zahlungsbedingungen:

Payment terms are to be 30 days after Government acceptance of supplies delivered/

Rechnungsstellung nach Lieferung mit 30 Tagen Zahlungsziel

Request for Quotation Number:

Ausschreibungsnummer:

PR7620308

Due date for quotation:

Letzter Abgabetermin:

13 September, 2018

The responsible purchasing agent for this announcement would be:

Der zuständige Ansprechpartner für diese Ausschreibung ist:

Purchasing Agent:  Thomas Petersen

E-Mail: FrankfurtGSOProcurementTeam@state.gov

**************************************************************************************************************************