The U.S. Consulate in Ciudad Juarez, Chihuahua, Mexico is requesting quotes for Asphalt Seal as per statement of work below. Please submit all quotes no later than May 1st  by 4:00 pm (central time) to MaciasG@state.gov. No quotes will be considered after this date and time. The project is to be completed at Paseo de la Victoria #3650, Fracc. Partido Senecú ,Ciudad Juárez, Chihuahua, Mexico C.P. 32543. For ALL (MX and U.S.) vendors, it is required that you have a current DUNS number and are registered in SAM. No quotes can be considered without meeting these criterion. Mexican vendors must quote in pesos unless they have a U.S. dollar bank account in Mexico. Please include as many specifications as possible for each item as well as your DUNS number in your quote.

# STATEMENT OF WORK

FOR

ASPHALT SEALING

1.0 INTRODUCTION

1.1 The U.S. Consulate General at Cd. Juarez is looking for ASPHALT SEALING quotes

1.2 The facility section at the Consulate General (Property ID 1000) is located in Paseo de la Victoria 3650 in Cd. Juarez, Chih. Mexico. All inspections shall be requested through the Facility Manager [FM] or Contracting Officer Representative [COR].

1.3 Work shall be completed as expeditiously as possible. The structure shall be occupied during the execution of this contract. Contractor shall coordinate with Contracting Officer (CO) or COR for work phasing and job sequencing with work commencing and completing in each area in a sequential manner. Contractor will submit a phasing plan with construction schedule for review.

*Contractor may be allowed to overlap phases upon exhibition of sufficient capability to execute the project simultaneously at multiple areas.

2.0 GENERAL REQUIREMENTS

2.1 The Contractor shall provide quantity surveyors, construction personnel, equipment, materials, tools and supervision as needed to complete the services that meet the technical requirements in this Statement of Work [SOW]. It is expected that the Contractor shall partner closely with U.S. Consulate Ciudad Juarez personnel.

2.2 The work shall be executed in a diligent manner in accordance with a negotiated firm fixed price and performance period.  The period of performance for all Phases of the project shall be completed in 90 days from Contract Award.

2.3 The Contractor shall have limited access to or be admitted into any structure outside the areas designated for the project except with permission by the US Consulate Cd Juarez.  The Contractor shall address the impact of the consequent disruption.

2.4 The Contractor shall be required to prepare and submit reports, bill of materials, product literature, drawings, specifications, quality control schedules, safety plan and construction costs. These documents shall provide the necessary interfaces, coordination, and communication between the US Consulate Cd Juarez and Contractor for the delivery of a completed project.

2.5 Work will need to be performed during week days between 8:00 am and 5:00 pm. On certain occasions weekends will be needed.

3.0 GOVERNMENT MATERIAL (GM) [NO APPLICABLE TO THIS PROJECT]

Pursuant to Contract Clause FAR 52-245-2, Government-Furnished Property (Short Form), the Government will furnish the following materials and equipment for the installation by the Contractor.  The Government Material (GM) is stored at N/A.  The contractor shall move, uncrate, assemble, and install the GM.  GM shall be uncrated and inspected by the contractor in the presence of the Contracting Officer’s Representative (COR) to determine any damaged or missing parts.  The contractor shall be responsible for damage or loss occurring after this inspection.  The contractor shall notify the COR fourteen days in advance of the date the GM is needed.  Any GM not incorporated in the work shall be returned to the Government and placed in storage at N/A as directed by the COR.

3.1 Contractor shall provide adequate quantities of materials in addition to the inventory of materials currently stored at the site to provide a complete the project as specified. Detailed List of Items provided at the site includes:  N/A

4.0 CONTRACT ADMINISTRATION

4.1	The Contractor shall not conduct any work that is beyond this Statement of Work and accompanying specifications unless directed in writing by the Contracting Officer [CO].  Any work done by the Contractor beyond this SOW and accompanying specifications without direction from the CO will be at the Contractor’s own risk and at no cost to the US Consulate Cd Juarez.

4.2 The Contracting Officer shall provide a Notice to Proceed [NTP] to the Contractor. No work shall be initiated until the NTP is issued by the CO.

4.3 The Contracting Officer may designate more than one individual to serve as the Contracting Officer's Representative [COR].  The Contractor will be furnished evidence of COR appointments, including explicit authority delegated to each COR and their responsibilities.

4.4 The Consulate does not make representations or warranties of whatsoever kind or nature, either expressed or implied, as to the quality, level of completion, accuracy, extent of compliance with the standards, codes and requirements described or referred to in this SOW, or the extent of coordination between or among the documents provided to the Contractor.

4.5 The U.S. Consulate’s review, approval, or acceptance of, nor payment for the services required under this contract shall be construed to operate as a waiver of any rights under this contract or any cause of action against the Contractor arising out of the performance of this contract.

4.6 The U.S. Consulate Cd Juarez has the right to inspect and test all services called on this SOW to the extent practicable at all times and places during the term of the project.  The Consulate may perform quality assurance inspections [QAI] and tests during construction to confirm the work is installed according to the SOW.

4.7 The Contracting Officer has the authority to issue a temporary stop order during the execution of any particular phase of this SOW.  This authority may be executed when the U.S. Consulate Cd Juarez requires time for official functions, or is in possession of specific credible information indicating that the lives of U.S. Consulate Cd Juarez personnel are immediately threatened and that the execution of the project will increase the U.S. Consulate's vulnerability.  The Contractor shall promptly notify the CO that work has been stopped.

4.8 If any of the Contractor’s services do not conform to the contract requirements, the COR may require the Contractor to perform the services again in conformity with the SOW requirements. The U.S. Consulate Cd Juarez may by contract or otherwise, perform the services and charge the Contractor any cost incurred by the U.S. Consulate Ciudad Juarez that is directly related to the performance of such service or terminate the contract for default.

4.9 The U.S. Consulate Ciudad Juarez has the right to terminate this project of convenience at any time in whole, or from time to time, if the Contracting Officer determines it is in the best interest of the Consulate.

5.0 RESPONSIBILITY OF THE CONTRACTOR

5.1 The Contractor shall be responsible for the professional quality, technical accuracy, and the coordination of all construction and other services furnished under this SOW. The Contractor shall, without additional compensation, correct or revise any errors or deficiencies in its construction and other services.

5.2 The Contractor shall identify a Project Site Manager who shall be responsible for the overall management of the project and shall represent the Contractor on the site during construction.  The Project Site Manager shall be approved by the COR.

5.3 The Project Site Manager shall attend all project meetings, prepare Status Reports on the project and submit them to the COR.  Status Reports shall contain meeting minutes, accomplishments, arising concerns and proposed solutions, any proposed changed orders, and any other pertinent information required to report the progress of performance.

5.4 All documentation produced for this project will become the ownership of the U.S. Consulate Ciudad Juarez at the completion of this project.

5.5 The Contractor shall verify that all materials, equipment, and systems provide operational dependability.  The Contractor assures the completed construction shall be easily maintained or replaced with readily available materials and services.

5.6 Any cost associated with services subcontracted by the Contractor shall be borne by and be the complete responsibility of the Contractor under the fixed price of this SOW

5.7 The Contractor is responsible for safety and shall comply with all local labor laws, regulations, customs and practices pertaining to labor, safety and similar matters.  The Contractor shall promptly report all accidents resulting in lost time, disabling, or fatal injuries to the COR. All personnel must use all necessary PPE and must be reviewed and approved by the COR.

5.8 The Contractor shall be and remain liable to the US Consulate Cd Juarez in accordance with applicable law for all damages to the U.S. Consulate Ciudad Juarez caused by the Contractor's negligent performance of any of the services furnished under this SOW.  The rights and remedies for the U.S. Consulate Ciudad Juarez provided for under this SOW are in addition to any other rights and remedies provided by law.

6.0 PRE-CONSTRUCTION REQUIREMENTS

6.1 The Contractor shall examine all the documents and visit the site to fully understand all the conditions and limitations applied to the work and submit a firm fixed price cost proposal for all the work.  No subsequent cost allowance will be made to the Contractor for neglect of the existing conditions.

6.2 Provide a statement that the Contractor’s company and all personnel are experienced in General Construction similar to type and scope required for the work.

6.3 The Contractor shall prepare and submit a Quality Control Schedule [QCS] and Project Safety Plan [PSP] to address the project.  The QCS and PSP are intended to document the entire project from beginning to end.

6.4 Submit a copy of a Contractor’s Installation Guarantee covering the work, labor and equipment for a period of ONE [1] year at no cost to the U.S. Consulate Ciudad Juarez signed by the Contractor.

6.5 Submit a Bill of Materials [BOM], product literature, samples and standard specification submittals of all materials to be used in the project provided by the contractor.  The BOM's shall list the equipment and materials in sufficient detail that a purchase order for the materials and equipment can be executed without further elaboration or specifications. These documents will be used by the U.S. Consulate Ciudad Juarez to approve all equipment and materials.

7.0 CONSTRUCTION REQUIREMENTS

  - No construction/works shall begin until approvals of the Pre-Construction Submittals are accepted by the COR. A copy of all construction licenses, payments, drawing with approval seal and requirements of any institution must be delivering to the COR.

  - The Contractor shall be responsible for all required materials not provided by the U.S. Consulate Ciudad Juarez, equipment and personnel to manage, administer, and supervise the project.  All workmanship shall be of good quality and performed in a skillful manner as determined by the COR.

  - All materials and equipment incorporated into the project shall be new unless noted otherwise. The Contractor shall transport and safeguard all materials and equipment required for construction/work.

  - Equipment and materials shall be carefully handled, properly stored, and adequately protected to prevent damage before and during installation, in accordance with the manufacturer's recommendations.  Damaged or defective items shall be replaced.  The contractor will be responsible for security of all materials and equipment.

  - Receipt Of Materials - Shipment of equipment, materials, and supplies shall be addressed to the Contractor - not the U.S. Consulate Ciudad Juarez.  The Contractor must be on hand to accept shipments; the U.S. Consulate Ciudad Juarez will not accept shipments.

  - The Contractor will be provided with a storage and staging area as determined by the COR.  The Contractor shall be responsible for restoring the area to its original condition at the completion of the work.  The Contractor shall be responsible for repair of any damage incurred to buildings or pavement as a result of storage activities.  The Contractor is responsible for obtaining any additional off compound storage areas as required.

  - The Contractor shall at all times keep the work area free from accumulation of waste materials. Upon completing construction, the Contractor shall remove all temporary facilities and leave the project site in a clean and orderly condition acceptable to the COR.

  - The Contractor shall perform the work at the site during the U.S. Consulate's normal workday hours, unless agreed upon with the COR.

  - The Contractor shall be responsible for connection of temporary utilities to existing utilities including water and power lines.  All temporary connections to local water and power lines shall be coordinated with the COR.  The Contractor shall pay all costs incurred in connecting, converting, and transferring the utilities to the work. The Contractor shall be responsible for making connections including providing back flow preventer devices on connections to domestic water lines, providing transformers, and for disconnections.

  - At the end of each work day, or notification of a temporary stop order, the Contractor shall lower and fixed all temporary work platforms and/or harnesses.  Contractor shall notify the COR of the temporary barricade locations.  Beginning the next workday, the contractor shall remove the temporary barricades before continuing the project.

  - Storm Protection - Should warnings of wind of gale force or stronger be issued, the Contractor shall take every practicable precaution to minimize danger to person, the work and adjacent property.  Precautions shall include, but not be limited to, closing all openings, removing all loose materials, tools and equipment from exposed locations, and other temporary work.

  - Cleanup - The Contractor shall keep the work area, including storage areas, free from accumulations of waste materials on a daily basis and comply with all federal, state and local regulations pertaining to the storage, transport and disposal of wastes.  The Contractor shall not use Consulate waste disposal facilities including garbage cans, trash piles or dumpsters.

  - Landscape Restoration - The surfaces of all non-asphalt areas disturbed by construction activities shall be sodded with an approved grass native to the sodded area as approved by the COR. These shall include areas which existing asphalt is removed, areas where excavation takes place, and areas where existing sod is killed or compacted by construction activities. Landscape shrubs killed or damaged by construction activities shall be replaced with same species and size.

  - Cleaning of asphalt with water and/or green products to remove any indication of dirt or marks. Dirt, debris, water and contaminants sitting on the surface will affect adhesion. Thoroughly clean surface using a broom and backpack blower or, in severe situations, use a power washer. Areas containing chemical contaminants such as vehicle fluids need to be treated using a degreasing solution, Petro Seal. Proper removal of contaminants and degreasing solution is necessary prior to coating application. Care should be taken to ensure that the substrate is dry before applying the coating.

  - Application of two coats of seal for 3,500 square meters of asphalt following the indications and recommendations of the product manufacturer. With a maximum of 75 ft² per 1 gallon (mixed).

  - The applicator shall use the as recommended by manufacturer.

  - All Necessary resources, processed, permits, licenses, Taxes to meet the Seal will be under contractor cost, including municipal, federal, state, IMSS, TAX payments at any instance.

  - Take all necessary precautions when the seal is being applied to avoid any seal goes to any object near or adjacent to the asphalt. Any indication of seal to any object out the asphalt must be clean immediately and restored it to previous condition.

  - Paint all street lines, arrows, handicap signs, and sidewalks edges with the colors required and as necessary to complying with this request. Comply with standards mention below (material, size, drawing, etc.)

  - Paint all necessary areas, sign lines, sidewalks, handicap areas, pipes and structures as necessary to complying with all applicable requirements, codes and standards.

  - All Necessary prevention signs, barricades, delimitations, detours, lights and personnel to maintain safe flow of persons are responsibility of the contractor with coordination with COR. Must comply with the highest standards to prevent accidents at the job location, at day and Night, until the work is completed and accepted.

  - Consider crack filler for 150 meters.

  - Application of Oil Spot Primer for 100 square meters at necessary parking spaces.

  - Coating must be:

- Seal Master / PMM – Polymer Modified MasterSeal –Asphalt and Blacktop Sealcoating.

  - Material info at www.sealmaster.net/products/pavement-sealers/

- Seal Master / Liquid Thermoplastic Marking Paint

  - Material info at http://sealmaster.net/products/traffic-paints/

- Seal Master / Trowel Grade Crack Filler

  - Material info at http://sealmaster.net/products/crack-fillers/

- Seal Master / Petro Seal – Concentrated Oil Spot Primer

  - Material info at http://sealmaster.net/products/preparation-repair/

8.0 CRITERIA

8.1 The Contractor work shall in accordance with U.S. codes and standards. The COR will review and comment   on the Contractor’s submissions using the following codes and standards:

American Society for Testing & Materials,

2003 International Building Code

2003 International Mechanical Code

2003 International Plumbing Code

2002 National Electrical Code (NFPA)

Statement of Work for Construction Services and the following accompanying specifications:

[Provide specifications or manufacturer’s data sheets]

9.0 DELIVERABLE SCHEDULE

9.1 The Contractor shall commence work under this contract promptly, execute the work diligently, and achieve final completion and acceptance including final cleanup of the premises within the period specified.

9.2 Milestones:

Pre-Construction Submittals   Within 10 days of NTP

Consulate Submittal Review   20 days

Construction Begins    Within 15 days of NTP

Construction     60 days

9.3 Project Completion: Furnish one copy of maintenance and operating information, Contractor’s one year workmanship guarantee and product literature of all items installed.

10.0 PROJECT SECURITY

10.1 The Contractor shall submit this information including construction vehicle requirements within 10 days of the Notice to Proceed.

END OF STATEMENT OF WORK